QTT PRs Roadmap — Consolidated Static / Runtime / Live Architecture

Stage‑1 Prediction-Market Launch First; Future Stages for Crypto, Equities, Options/Futures, and Cross-Market Automation

| Field | Value |
| --- | --- |
| Roadmap version | v1.0_CONSOLIDATED_STATIC_RUNTIME_LIVE_STAGE1_PRIORITY |
| Created | 2026-05-12 |
| Owner authority | Owner remains sole final authority for QTT internal workflow behavior. |
| Primary launch focus | Stage 1 prediction markets: Kalshi, Polymarket, FORECASTEX_IBKR. |
| Current active next PR | PR #83 — Owner quantum priority policy registry. |
| Launch-essential estimate after PR #104 | 47 additional PRs for Stage‑1 launch closure: PR #105–#151. |
| Total roadmap through cross-market reserve | PR #63–#224, with PR #105–#224 added as new sequential expansion. |

This roadmap is guidance for owner/Codex planning. Implementation truth remains repository artifacts, schemas, validators, generated reports, authority boundaries, validation evidence, and owner-approved instructions. This document does not edit the master plan, create AtomicRows bundle/hash authority, retrieve or accept source facts, bind connector semantics, execute runtime/live trading, or claim profit/quantum advantage.

# 1. Source integration result

Integrated the original post-repair roadmap after PR #76, including the delivery-label shift that made EDGE packet schema PR #77 and preserved PR numbers as delivery labels rather than implementation truth.

Integrated the post-PR82 safe-architecture roadmap, especially PR #82–#92 ordering and disambiguation: quantum applicability, owner quantum priority, scoring policy, scoring/ranking contract, optimizer-arbitration contract, candidate generation, static selection, handoff, replay/paper static foundations, dual-result review, and owner live-promotion review.

Integrated the 2nd roadmap updates that separate Static PRs, Runtime PRs, and Live PRs, and expanded them into a complete post-PR104 sequence instead of leaving QTT in a static-only state.

Checked the current master plan alignment for Stage‑1 three-venue prediction-market scope, source-evidence gating, connector semantic binding, runtime cash receipts, replay/paper separation, owner review, limited live canary, low-latency live path, quantum no-direct-order authority, and future market sleeves.

# 2. Controlling architecture doctrine

| Category | Meaning | Examples | Boundary |
| --- | --- | --- | --- |
| Static PRs | Build verified contracts, schemas, policies, routing, scoring logic, candidate selection, and review gates. | PR #83–#104 plus earlier PR #77–#82 foundations. | No runtime execution, no live connector, no accepted source facts unless explicitly scoped, no order authority, no profit/advantage claim. |
| Runtime PRs | Implement replay, paper, source-evidence, connector-binding, market-data, cash, risk, quantum-precompute, dashboard, and monitoring engines that consume verified contracts. | PR #105–#140 and selected post-launch PRs. | May create runtime receipts only in its approved scope. Still no live order writes unless explicitly in Live PRs. |
| Live PRs | Connect venue APIs, submit/cancel/reduce orders, reconcile fills/cash, enforce kill switches, and run owner-approved canary/live trading. | PR #141–#151 for Stage‑1 launch; later live PRs for future markets. | Requires owner approval, accepted sources, connector bindings, runtime cash, risk gates, kill switch, venue health, and order lifecycle receipts. |

# 3. Master-plan alignment constraints that this roadmap preserves

Stage‑1 prediction-market scope is Kalshi + Polymarket + FORECASTEX_IBKR. Parallel eligibility is not parallel live execution authority, and no venue may borrow another venue’s connector, cash, source, risk, or order-state gate.

Later market sleeves remain dormant until owner-approved future stages: cryptocurrency, equities/stocks, options/futures, and cross-market automation. The roadmap uses Stage 2, Stage 3, Stage 4, and Stage 5 expansion blocks for those scopes.

Source evidence remains upstream: retrieval target is not retrieval; retrieval is not accepted source evidence; accepted source packets still do not populate connector semantics by themselves.

Connector values remain SOURCE_REQUIRED until accepted target-field source packet plus connector binding receipt exist. No venue fee, tick, payout, order, balance, cash, lifecycle, fill, PnL, latency, finality, reconciliation, or cross-venue normalization fact may be invented.

Runtime cash without receipt blocks new or increased exposure. Unknown source, cash, or revalidation state blocks new or increased exposure.

Replay and paper remain concurrent separate lanes after shared input lock. Replay/paper results cannot merge into owner approval, live eligibility, or profit proof automatically.

Owner review is non-delegable. Limited live canary requires explicit owner command and all gates. Day‑1 launch readiness is not Day‑1 execution.

Low-latency live path may consume only precomputed source-change, cash, market, and quantum artifact snapshots; it may not call source retrieval, source acceptance, LLM reasoning, external research, dashboard review, or quantum backend selection.

Quantum may rank or propose replay/paper candidates and precomputed artifacts, but quantum agents/optimizers may not directly submit orders. Execution router remains final order submission authority.

Owner override may satisfy internal QTT workflow policy only. It must not fabricate external facts, accepted source packets, connector facts, runtime cash receipts, order/fill receipts, replay/paper results, backend execution, quantum advantage evidence, latency/execution superiority evidence, alpha evidence, or profit evidence.

# 4. Market-stage rollout model

| Stage | Primary scope | Launch posture | Roadmap PR range |
| --- | --- | --- | --- |
| Stage 1 | Prediction markets: Kalshi, Polymarket, FORECASTEX_IBKR | Prioritized now. Build static → runtime → live canary → Day‑1 launch closure. | PR #83–#151 launch-essential; PR #152–#168 post-launch scale. |
| Stage 2 | Cryptocurrency market sleeve | Dormant until owner opens future-stage scope. Source/connector/custody/replay/live canary sequence required. | PR #169–#183. |
| Stage 3 | Equities / stock market sleeve | Dormant until owner opens future-stage scope. Broker/cash/margin/compliance gates required. | PR #184–#198. |
| Stage 4 | Options / futures / derivatives sleeve | Dormant until owner opens future-stage scope. Greeks, margin, assignment, settlement, and complex-order gates required. | PR #199–#216. |
| Stage 5 | Cross-market automation and capital allocation | Only after earlier sleeves are receipt-proven and owner-approved. | PR #217–#224. |

# 5. Current launch-readiness estimate

| Question | Roadmap answer |
| --- | --- |
| If Codex finishes PR #83–#104 only, is Stage‑1 live trading ready? | No. PR #83–#104 remain static/gated foundations, owner dashboard/approval foundations, AtomicRows preparation, and coverage expansion. |
| What is the minimum new Stage‑1 launch closure after PR #104? | 47 additional PRs: PR #105–#151. |
| What is the launch-essential count from current next PR #83? | 69 PRs: PR #83–#151. |
| What is the post-launch Stage‑1 robustness block? | 17 PRs: PR #152–#168. |
| What is the full staged expansion through future markets? | 142 PRs from current PR #83 through PR #224; 120 of those are post‑PR104 expansion PRs. |

# 6. Completed and current baseline summary through PR #82

| Delivery label | Title | Status |
| --- | --- | --- |
| PR #63 | AtomicRows parameter-agent binding command matrix | Completed before current checkpoint |
| PR #64 | QTT agent role duty and operating charter registry | Completed before current checkpoint |
| PR #65 | QTT algorithm and formula family registry | Completed before current checkpoint |
| PR #66 | QTT agent-algorithm binding registry | Completed before current checkpoint |
| PR #67 | QTT agent-algorithm consumer gate | Completed before current checkpoint |
| PR #68 | QTT agent-role and algorithm cumulative readiness gate | Completed before current checkpoint |
| PR #69 | QTT agent-role and algorithm command matrix | Merged |
| PR #70 | AtomicRows research provenance and evidence-tier classification | Merged |
| PR #71 | Owner-submitted research source intake registry | Merged |
| PR #72 | Research-source-to-AtomicRows candidate family gate | Merged |
| PR #73 | AtomicRows parameter-stack role taxonomy | Merged |
| PR #74 | AtomicRows parameter-stack completeness gate | Merged |
| PR #75 | AtomicRows parameter-stack compatibility gate | Merged |
| PR #76 | Pre-EDGE debug repair: shorten runtime resolver allowlist test path | Merged repair-only; no roadmap semantics changed |
| PR #77 | EDGE parameter stack selection packet schema | Completed in active sequence |
| PR #78 | QTT trade-context packet schema | Completed in active sequence |
| PR #79 | AtomicRows parameter selection universe registry | Completed in active sequence |
| PR #80 | Parameter selection universe consumer gate | Completed in active sequence |
| PR #81 | Trade-context-to-selection-universe routing gate | Completed in active sequence |
| PR #82 | Quantum applicability classification registry | Completed in active sequence; current next PR is #83 |

# 7. PR #83–#104 — Static launch-essential foundation sequence

These PRs are launch-essential static work. They make future runtime/live work safe and explicit, but they do not create live-trading readiness by themselves.

| PR | Category | Stage / priority | Title | Branch |
| --- | --- | --- | --- | --- |
| #83 | Static | S1 launch-essential static | Owner quantum priority policy registry | pr83-owner-quantum-priority-policy-registry |
| #84 | Static | S1 launch-essential static | Parameter and algorithm scoring policy registry | pr84-parameter-algorithm-scoring-policy-registry |
| #85 | Static | S1 launch-essential static | Parameter-stack scoring and ranking gate | pr85-parameter-stack-scoring-ranking-gate |
| #86 | Static | S1 launch-essential static | Quantum/classical optimizer arbitration gate | pr86-quantum-classical-optimizer-arbitration-gate |
| #87 | Static | S1 launch-essential static | Candidate parameter-stack generation gate | pr87-candidate-parameter-stack-generation-gate |
| #88 | Static | S1 launch-essential static | Trade-context parameter-stack selection gate | pr88-trade-context-parameter-stack-selection-gate |
| #89 | Static | S1 launch-essential static | Selected parameter-stack handoff packet | pr89-selected-parameter-stack-handoff-packet |
| #90 | Static | S1 launch-essential static | Replay/paper candidate stack competition gate | pr90-replay-paper-candidate-stack-competition-gate |
| #91 | Static | S1 launch-essential static | Dual-result review for parameter stacks | pr91-dual-result-review-parameter-stack-gate |
| #92 | Static | S1 launch-essential static | Owner live-promotion review for parameter stacks | pr92-owner-live-promotion-review-parameter-stack-gate |
| #93 | Static | S1 launch-essential static | Owner approval request queue registry | pr93-owner-approval-request-queue-registry |
| #94 | Static | S1 launch-essential static | Owner override receipt authoring gate | pr94-owner-override-receipt-authoring-gate |
| #95 | Static | S1 launch-essential static | Owner dashboard approval menu schema | pr95-owner-dashboard-approval-menu-schema |
| #96 | Static | S1 launch-essential static | Owner dashboard approval static screen contract | pr96-owner-dashboard-approval-static-screen-contract |
| #97 | Static | S1 launch-essential static | AtomicRows full bundle row expansion plan | pr97-atomicrows-full-bundle-row-expansion-plan |
| #98 | Static | S1 launch-essential static | AtomicRows bundle row-family source files | pr98-atomicrows-bundle-row-family-source-files |
| #99 | Static | S1 launch-essential static | AtomicRows bundle builder | pr99-atomicrows-bundle-builder |
| #100 | Static | S1 launch-essential static | AtomicRows bundle SHA/freeze authority | pr100-atomicrows-bundle-sha-freeze-authority |
| #101 | Static | S1 launch-essential static | AtomicRows full bundle final readiness gate | pr101-atomicrows-full-bundle-final-readiness-gate |
| #102 | Static | S1 launch-essential static | Master-plan section coverage triage expansion I | pr102-master-plan-section-coverage-triage-expansion-i |
| #103 | Static | S1 launch-essential static | Master-plan section coverage parent-capability consolidation | pr103-master-plan-section-coverage-parent-capability-consolidation |
| #104 | Static | S1 launch-essential static | Master-plan section coverage command matrix | pr104-master-plan-section-coverage-command-matrix |

## 7A. Detailed static PR definitions

PR #83 — Owner quantum priority policy registry

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr83-owner-quantum-priority-policy-registry | Marker: QTT_OWNER_QUANTUM_PRIORITY_POLICY_REGISTRY_OK

| Purpose | Create deterministic owner-controlled quantum prioritization policy metadata for future scoring, ranking, and optimizer-arbitration gates. |
| --- | --- |
| Must prove | Owner priority is explicit, internal-only, deterministic, and bounded by future gates. |
| Must not create | Optimizer execution, backend/simulator execution, scoring, ranking, selection, source acceptance, connector binding, replay/paper/live/order authority, profit or advantage evidence. |
| Quantum / latency emphasis | Use QUANTUM_NEUTRAL, QUANTUM_PREFERRED, QUANTUM_STRONGLY_PREFERRED, QUANTUM_FIRST, OWNER_FORCED_QUANTUM, and HYBRID_COMPARE_THEN_QUANTUM_TIEBREAK as static modes. |

PR #84 — Parameter and algorithm scoring policy registry

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr84-parameter-algorithm-scoring-policy-registry | Marker: QTT_PARAMETER_AND_ALGORITHM_SCORING_POLICY_REGISTRY_OK

| Purpose | Define deterministic scoring formulas that consume PR #82 quantum applicability and PR #83 owner quantum priority. |
| --- | --- |
| Must prove | Formula registry only; quantum boost is deterministic and owner-policy-gated. |
| Must not create | Scoring execution, ranking, stack selection, optimizer arbitration, replay/paper/live execution, profit claims. |
| Quantum / latency emphasis | Formula includes quantum_applicability_score, owner_quantum_priority_boost, and quantum_boost, but no backend execution or advantage claim. |

PR #85 — Parameter-stack scoring and ranking gate

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr85-parameter-stack-scoring-ranking-gate | Marker: QTT_PARAMETER_STACK_SCORING_AND_RANKING_GATE_OK

| Purpose | Define scoring/ranking contract over static candidate descriptors and fixtures. |
| --- | --- |
| Must prove | No random ranking; quantum-applicable stacks rank higher only when owner quantum priority permits it. |
| Must not create | Final selected stacks, optimizer arbitration, real generated-candidate claim, replay/paper/live execution, profit evidence. |
| Quantum / latency emphasis | Treat quantum weight as traceable policy metadata, not proof of quantum advantage. |

PR #86 — Quantum/classical optimizer arbitration gate

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr86-quantum-classical-optimizer-arbitration-gate | Marker: QTT_QUANTUM_CLASSICAL_OPTIMIZER_ARBITRATION_GATE_OK

| Purpose | Define static arbitration grammar for CLASSICAL_BASELINE, QUANTUM_CHALLENGER, HYBRID_COMPARE_THEN_SELECT, QUANTUM_FIRST, OWNER_FORCED_QUANTUM, and OWNER_FORCED_CLASSICAL. |
| --- | --- |
| Must prove | Classical and quantum outputs can be represented and compared in fixture form only. |
| Must not create | Classical optimizer execution, quantum backend/simulator execution, QAOA/VQE/annealing/QUBO/Ising execution, live routing, orders, profit calculation. |
| Quantum / latency emphasis | Prevents “quantum optimizer chose X” artifacts before verified runtime, replay/paper, and source gates exist. |

PR #87 — Candidate parameter-stack generation gate

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr87-candidate-parameter-stack-generation-gate | Marker: QTT_CANDIDATE_PARAMETER_STACK_GENERATION_GATE_OK

| Purpose | Generate deterministic candidate stack packets from routed universes, scoring policy metadata, and valid family memberships. |
| --- | --- |
| Must prove | Multiple candidate stacks exist deterministically before replay/paper competition. |
| Must not create | Final selection, replay/paper execution, live/order authority, random candidate generation, profit claims. |
| Quantum / latency emphasis | Include quantum-applicable candidate families and classical comparator candidates side by side. |

PR #88 — Trade-context parameter-stack selection gate

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr88-trade-context-parameter-stack-selection-gate | Marker: QTT_TRADE_CONTEXT_PARAMETER_STACK_SELECTION_GATE_OK

| Purpose | Select a deterministic static trade-context stack from generated candidates and ranking/arbitration metadata. |
| --- | --- |
| Must prove | selected_stack_id, score_breakdown, quantum_priority_applied, blocked_candidates, and reason_codes are traceable. |
| Must not create | Runtime orders, replay/paper execution, live routing, profit evidence, quantum advantage evidence. |
| Quantum / latency emphasis | Selection may prefer quantum metadata only through owner-approved policy and transparent score breakdown. |

PR #89 — Selected parameter-stack handoff packet

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr89-selected-parameter-stack-handoff-packet | Marker: QTT_SELECTED_PARAMETER_STACK_HANDOFF_PACKET_OK

| Purpose | Carry selected-stack lineage to replay/paper and order-intent-adjacent layers while keeping order intent non-authoritative. |
| --- | --- |
| Must prove | Handoff is static and non-live; replay/paper and owner review remain downstream. |
| Must not create | Order submission, live routing, live reachability, replay/paper execution, profit claims. |
| Quantum / latency emphasis | Carry quantum lineage and comparator lineage for downstream testing. |

PR #90 — Replay/paper candidate stack competition gate

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr90-replay-paper-candidate-stack-competition-gate | Marker: QTT_REPLAY_PAPER_CANDIDATE_STACK_COMPETITION_GATE_OK

| Purpose | Define static replay/paper competition contracts for selected stacks. |
| --- | --- |
| Must prove | Replay and paper lanes are separate; competition metadata does not create results or pass/fail proof. |
| Must not create | Runtime replay/paper execution, live use, order authority, profit evidence. |
| Quantum / latency emphasis | Require quantum candidates and classical baselines to compete under equal replay/paper schema once runtime lanes exist. |

PR #91 — Dual-result review for parameter stacks

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr91-dual-result-review-parameter-stack-gate | Marker: QTT_DUAL_RESULT_REVIEW_FOR_PARAMETER_STACKS_OK

| Purpose | Define static dual-result review contract for replay and paper outputs. |
| --- | --- |
| Must prove | No automatic live promotion; owner handoff remains required; synthetic fixtures may validate schema only. |
| Must not create | Fabricated replay/paper results, live promotion, owner approval, runtime order authority, alpha/profit/execution superiority evidence. |
| Quantum / latency emphasis | Review must preserve classical comparator results and not label quantum superiority without receipts. |

PR #92 — Owner live-promotion review for parameter stacks

Category: Static | Stage: Stage 1 prediction-market foundation | Priority: S1 launch-essential static | Branch: pr92-owner-live-promotion-review-parameter-stack-gate | Marker: QTT_OWNER_LIVE_PROMOTION_REVIEW_FOR_PARAMETER_STACKS_OK

| Purpose | Define owner-review input/output contracts for promotion requests. |
| --- | --- |
| Must prove | Agents may request; owner decides; no auto-promotion. |
| Must not create | Live order execution, source/connector/risk/runtime-cash/order-router bypass, automatic owner approval. |
| Quantum / latency emphasis | Owner can approve quantum-prioritized candidates internally, but this still creates no backend execution or live order. |

PR #93 — Owner approval request queue registry

Category: Static | Stage: Owner approval foundation | Priority: S1 launch-essential static | Branch: pr93-owner-approval-request-queue-registry | Marker: QTT_OWNER_APPROVAL_REQUEST_QUEUE_REGISTRY_OK

| Purpose | Canonical queue for QTT agents to request approval or override from the owner. |
| --- | --- |
| Must prove | Requests are typed, ordered, deterministic, and non-self-approving. |
| Must not create | Agent self-approval, live authority, fabricated owner decision. |
| Quantum / latency emphasis | Quantum-related promotion requests must show comparator lineage and no claimed advantage without evidence. |

PR #94 — Owner override receipt authoring gate

Category: Static | Stage: Owner approval foundation | Priority: S1 launch-essential static | Branch: pr94-owner-override-receipt-authoring-gate | Marker: QTT_OWNER_OVERRIDE_RECEIPT_AUTHORING_GATE_OK

| Purpose | File-based owner override receipt creation and validation for internal workflow requirements. |
| --- | --- |
| Must prove | Owner override can satisfy internal QTT workflow policy only. |
| Must not create | External fact invention, cash/order/fill receipt fabrication, source packet fabrication, backend execution fabrication. |
| Quantum / latency emphasis | Owner may force a quantum path internally but cannot fabricate backend output, replay/paper evidence, or profit evidence. |

PR #95 — Owner dashboard approval menu schema

Category: Static | Stage: Owner approval foundation | Priority: S1 launch-essential static | Branch: pr95-owner-dashboard-approval-menu-schema | Marker: QTT_OWNER_DASHBOARD_APPROVAL_MENU_SCHEMA_OK

| Purpose | Static schema for owner approval menu options and gate-visible requests. |
| --- | --- |
| Must prove | Menu options are typed and do not mutate runtime facts. |
| Must not create | Dashboard runtime service, trading authority, source fact rewriting. |
| Quantum / latency emphasis | Include quantum candidate/comparator review slots with no live-order authority. |

PR #96 — Owner dashboard approval static screen contract

Category: Static | Stage: Owner approval foundation | Priority: S1 launch-essential static | Branch: pr96-owner-dashboard-approval-static-screen-contract | Marker: QTT_OWNER_DASHBOARD_APPROVAL_STATIC_SCREEN_CONTRACT_OK

| Purpose | Static screen contract for owner-visible approvals, block reasons, and receipts. |
| --- | --- |
| Must prove | Screen payload is deterministic and traceable. |
| Must not create | Runtime dashboard service, live trading, fact mutation, Telegram trading authority. |
| Quantum / latency emphasis | Show quantum mode, quantum lineage, classical comparator status, and no-advantage-evidence flags. |

PR #97 — AtomicRows full bundle row expansion plan

Category: Static | Stage: AtomicRows bundle preparation | Priority: S1 launch-essential static | Branch: pr97-atomicrows-full-bundle-row-expansion-plan | Marker: QTT_ATOMICROWS_FULL_BUNDLE_ROW_EXPANSION_PLAN_OK

| Purpose | Plan full AtomicRows bundle expansion without creating bundle/hash authority. |
| --- | --- |
| Must prove | Row-family expansion is explicit and traceable. |
| Must not create | AtomicRows.bundle.jsonl, AtomicRows.bundle.sha256, SHA/freeze authority, live authority. |
| Quantum / latency emphasis | Ensure quantum advisory, QUBO/Ising/QAOA/VQE/annealing, and classical comparator families are represented. |

PR #98 — AtomicRows bundle row-family source files

Category: Static | Stage: AtomicRows bundle preparation | Priority: S1 launch-essential static | Branch: pr98-atomicrows-bundle-row-family-source-files | Marker: QTT_ATOMICROWS_BUNDLE_ROW_FAMILY_SOURCE_FILES_OK

| Purpose | Create row-family source files that can feed a later approved bundle builder. |
| --- | --- |
| Must prove | Source files preserve family provenance and compatibility gates. |
| Must not create | Canonical bundle/hash creation unless explicitly approved. |
| Quantum / latency emphasis | Quantum family rows remain inventory, not trading authority. |

PR #99 — AtomicRows bundle builder

Category: Static | Stage: AtomicRows bundle preparation | Priority: S1 launch-essential static | Branch: pr99-atomicrows-bundle-builder | Marker: QTT_ATOMICROWS_BUNDLE_BUILDER_OK

| Purpose | Create deterministic bundle builder mechanics under owner-controlled bundle policy. |
| --- | --- |
| Must prove | Builder deterministic; row inventory not a trader or source of authority. |
| Must not create | Bundle/hash authority unless the PR is explicitly scoped for it; no live authority. |
| Quantum / latency emphasis | Preserve quantum/classical inventory traceability for candidate generation. |

PR #100 — AtomicRows bundle SHA/freeze authority

Category: Static | Stage: AtomicRows bundle preparation | Priority: S1 launch-essential static | Branch: pr100-atomicrows-bundle-sha-freeze-authority | Marker: QTT_ATOMICROWS_BUNDLE_SHA_FREEZE_AUTHORITY_OK

| Purpose | Owner-approved bundle SHA/freeze authority surface if owner explicitly opens the bundle PR. |
| --- | --- |
| Must prove | Single JSONL bundle and SHA model are controlled and non-runtime. |
| Must not create | Unapproved freeze, unapproved SHA, source fact acceptance, live/order/profit authority. |
| Quantum / latency emphasis | Freeze quantum inventory only as parameter/algorithm inventory, not backend evidence. |

PR #101 — AtomicRows full bundle final readiness gate

Category: Static | Stage: AtomicRows bundle preparation | Priority: S1 launch-essential static | Branch: pr101-atomicrows-full-bundle-final-readiness-gate | Marker: QTT_ATOMICROWS_FULL_BUNDLE_FINAL_READINESS_GATE_OK

| Purpose | Validate AtomicRows bundle readiness before runtime/live phases consume selection inventory. |
| --- | --- |
| Must prove | Bundle readiness is explicit and fail-closed. |
| Must not create | Trading readiness, live execution, profit claims, automatic runtime unlock. |
| Quantum / latency emphasis | Quantum rows pass completeness/compatibility before optimizer/ranking consumers use them. |

PR #102 — Master-plan section coverage triage expansion I

Category: Static | Stage: Master-plan coverage expansion | Priority: S1 launch-essential static | Branch: pr102-master-plan-section-coverage-triage-expansion-i | Marker: QTT_MASTER_PLAN_SECTION_COVERAGE_TRIAGE_EXPANSION_I_OK

| Purpose | Map more master-plan sections into explicit capability, policy, source, replay, runtime, owner, quarantine, and retirement routes. |
| --- | --- |
| Must prove | Coverage routing improves without reintroducing old coverage ledger. |
| Must not create | Old coverage-ledger reintroduction, source fact acceptance, live authority. |
| Quantum / latency emphasis | Route quantum sections to quantum metadata, runtime, or backend scopes explicitly. |

PR #103 — Master-plan section coverage parent-capability consolidation

Category: Static | Stage: Master-plan coverage expansion | Priority: S1 launch-essential static | Branch: pr103-master-plan-section-coverage-parent-capability-consolidation | Marker: QTT_MASTER_PLAN_SECTION_COVERAGE_PARENT_CAPABILITY_CONSOLIDATION_OK

| Purpose | Group related default-routed sections under parent capabilities where logically correct. |
| --- | --- |
| Must prove | Traceability is preserved; no over-grouping. |
| Must not create | Loss of traceability, weakened owner authority, ambiguous runtime scope. |
| Quantum / latency emphasis | Keep quantum capability groups distinct: applicability, priority, optimizer, backend, artifact cache, comparator, no-live-submit. |

PR #104 — Master-plan section coverage command matrix

Category: Static | Stage: Master-plan coverage expansion | Priority: S1 launch-essential static | Branch: pr104-master-plan-section-coverage-command-matrix | Marker: QTT_MASTER_PLAN_SECTION_COVERAGE_COMMAND_MATRIX_OK

| Purpose | Command matrix for section coverage workstream and future PR planning. |
| --- | --- |
| Must prove | Codex can route section coverage commands without ambiguity. |
| Must not create | Old active coverage ledger, runtime/live/source/order/profit authority. |
| Quantum / latency emphasis | Command matrix separates quantum policy from backend execution and live trading. |

# 8. PR #105–#151 — Stage‑1 runtime/live launch closure

This is the new missing roadmap block. These PRs turn static contracts into executable non-live runtime systems and then into owner-approved, gate-proven live canary and Day‑1 launch mechanics for Kalshi, Polymarket, and FORECASTEX_IBKR.

| PR | Category | Priority | Title | Branch |
| --- | --- | --- | --- | --- |
| #105 | Runtime | S1 launch-essential runtime | Source-evidence retrieval executor | pr105-source-evidence-retrieval-executor |
| #106 | Runtime | S1 launch-essential runtime | Accepted source-evidence acceptance executor and ledger | pr106-accepted-source-evidence-acceptance-executor-and-ledger |
| #107 | Runtime | S1 launch-essential runtime | Source revalidation, supersession, and materiality scheduler | pr107-source-revalidation-supersession-and-materiality-scheduler |
| #108 | Runtime | S1 launch-essential runtime | Connector semantic binding implementation gate | pr108-connector-semantic-binding-implementation-gate |
| #109 | Runtime | S1 launch-essential runtime | Per-venue execution lifecycle model builder | pr109-per-venue-execution-lifecycle-model-builder |
| #110 | Runtime | S1 launch-essential runtime | Cross-venue execution normalization binding | pr110-cross-venue-execution-normalization-binding |
| #111 | Runtime | S1 launch-essential runtime | Runtime cash component field-map executor | pr111-runtime-cash-component-field-map-executor |
| #112 | Runtime | S1 launch-essential runtime | Account, wallet, balance, and private-state read receipt gate | pr112-account-wallet-balance-and-private-state-read-receipt-gate |
| #113 | Runtime | S1 launch-essential runtime | Credential alias and secret no-capture readiness gate | pr113-credential-alias-and-secret-no-capture-readiness-gate |
| #114 | Runtime | S1 launch-essential runtime | Venue market-data ingest adapters | pr114-venue-market-data-ingest-adapters |
| #115 | Runtime | S1 launch-essential runtime | Orderbook and event-state snapshot builder | pr115-orderbook-and-event-state-snapshot-builder |
| #116 | Runtime | S1 launch-essential runtime | Runtime resolver snapshot executor | pr116-runtime-resolver-snapshot-executor |
| #117 | Runtime | S1 launch-essential runtime | Historical dataset digest and loader | pr117-historical-dataset-digest-and-loader |
| #118 | Runtime | S1 launch-essential runtime | Replay engine executor | pr118-replay-engine-executor |
| #119 | Runtime | S1 launch-essential runtime | Paper trading engine executor | pr119-paper-trading-engine-executor |
| #120 | Runtime | S1 launch-essential runtime | Fill, cost, slippage, fee, tick, and latency simulator | pr120-fill-cost-slippage-fee-tick-and-latency-simulator |
| #121 | Runtime | S1 launch-essential runtime | Replay/paper result packet writer and immutable ledger | pr121-replay-paper-result-packet-writer-and-immutable-ledger |
| #122 | Runtime | S1 launch-essential runtime | Dual-result runtime comparator and promotion blocker | pr122-dual-result-runtime-comparator-and-promotion-blocker |
| #123 | Runtime | S1 launch-essential runtime | Prediction-market microstructure feature calibration runtime | pr123-prediction-market-microstructure-feature-calibration-runtime |
| #124 | Runtime | S1 launch-beneficial runtime | Neural signal walk-forward, calibration, and drift runtime | pr124-neural-signal-walk-forward-calibration-and-drift-runtime |
| #125 | Runtime | S1 launch-essential quantum runtime | Quantum provider capability receipts | pr125-quantum-provider-capability-receipts |
| #126 | Runtime | S1 launch-essential quantum runtime | Quantum problem compiler for QUBO, Ising, and portfolio/candidate-set representations | pr126-quantum-problem-compiler-for-qubo-ising-and-portfolio-candidate |
| #127 | Runtime | S1 launch-essential quantum runtime | Quantum-inspired and simulator challenger runner | pr127-quantum-inspired-and-simulator-challenger-runner |
| #128 | Runtime | S1 launch-beneficial quantum runtime | True quantum backend execution wrapper | pr128-true-quantum-backend-execution-wrapper |
| #129 | Runtime | S1 launch-essential quantum runtime | Quantum artifact cache, freshness, cost, noise, and latency model | pr129-quantum-artifact-cache-freshness-cost-noise-and-latency-model |
| #130 | Runtime | S1 launch-essential quantum runtime | Quantum-vs-classical comparator and regret ledger | pr130-quantum-vs-classical-comparator-and-regret-ledger |
| #131 | Runtime | S1 launch-essential quantum runtime | Low-latency quantum pretrade exclusion gate | pr131-low-latency-quantum-pretrade-exclusion-gate |
| #132 | Runtime | S1 launch-essential quantum runtime | Quantum fallback, rollback, and no-advantage-safe arbitration gate | pr132-quantum-fallback-rollback-and-no-advantage-safe-arbitration-gate |
| #133 | Runtime | S1 launch-essential runtime | Risk limit policy runtime validator | pr133-risk-limit-policy-runtime-validator |
| #134 | Runtime | S1 launch-essential runtime | Position, open-order, and exposure-lock ledger | pr134-position-open-order-and-exposure-lock-ledger |
| #135 | Runtime | S1 launch-essential runtime | Trade-intent compiler to non-live order-intent packet | pr135-trade-intent-compiler-to-non-live-order-intent-packet |
| #136 | Runtime | S1 launch-essential runtime | Pretrade gate matrix for source, cash, risk, latency, owner, and venue readiness | pr136-pretrade-gate-matrix-for-source-cash-risk-latency-owner-and-venu |
| #137 | Runtime | S1 launch-essential runtime | Runtime owner approval queue service and dashboard shell | pr137-runtime-owner-approval-queue-service-and-dashboard-shell |
| #138 | Runtime | S1 launch-essential runtime | Kill-switch runtime executor and emergency halt receipts | pr138-kill-switch-runtime-executor-and-emergency-halt-receipts |
| #139 | Runtime | S1 launch-essential runtime | Telemetry, latency, reject, throttle, and health monitor | pr139-telemetry-latency-reject-throttle-and-health-monitor |
| #140 | Runtime | S1 launch-essential runtime | Day-1 drill and canary rehearsal executor | pr140-day-1-drill-and-canary-rehearsal-executor |
| #141 | Live | S1 launch-essential live | Kalshi live connector binding and read-write surface | pr141-kalshi-live-connector-binding-and-read-write-surface |
| #142 | Live | S1 launch-essential live | Polymarket live connector binding and read-write surface | pr142-polymarket-live-connector-binding-and-read-write-surface |
| #143 | Live | S1 launch-essential live | FORECASTEX_IBKR live connector binding and read-write surface | pr143-forecastex-ibkr-live-connector-binding-and-read-write-surface |
| #144 | Live | S1 launch-essential live | Runtime live order command gate and venue enablement matrix | pr144-runtime-live-order-command-gate-and-venue-enablement-matrix |
| #145 | Live | S1 launch-essential live | Idempotent order lifecycle state machine | pr145-idempotent-order-lifecycle-state-machine |
| #146 | Live | S1 launch-essential live | Cancel, replace, reduce, close, and forced-exit safety state machine | pr146-cancel-replace-reduce-close-and-forced-exit-safety-state-machine |
| #147 | Live | S1 launch-essential live | Fill, cash, order, and settlement/finality reconciliation executor | pr147-fill-cash-order-and-settlement-finality-reconciliation-executor |
| #148 | Live | S1 launch-essential live | Limited live canary order router | pr148-limited-live-canary-order-router |
| #149 | Live | S1 launch-essential live | Post-canary safety review, kill-switch, rollback, and incident report | pr149-post-canary-safety-review-kill-switch-rollback-and-incident-repo |
| #150 | Live | S1 launch-essential live | Day-1 launch readiness gate and three-venue runbook | pr150-day-1-launch-readiness-gate-and-three-venue-runbook |
| #151 | Live | S1 launch-essential live | Stage-1 launch completion report and scale-up handoff | pr151-stage-1-launch-completion-report-and-scale-up-handoff |

## 8A. Detailed Stage‑1 runtime/live PR definitions

PR #105 — Source-evidence retrieval executor

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr105-source-evidence-retrieval-executor | Marker: QTT_SOURCE_EVIDENCE_RETRIEVAL_EXECUTOR_OK

| Purpose | Retrieve official source targets for Kalshi, Polymarket, and FORECASTEX_IBKR using owner-approved source classes; create candidate retrieval receipts only. |
| --- | --- |
| Must prove | Retrieval manifests, digests, quote/machine-field locators, and redaction rules are deterministic. |
| Must not create | Accepted source facts, connector semantics, live reachability, orders, profit claims. |
| Quantum / latency emphasis | Keep quantum backend/provider facts retrieval-gated; no provider capability invented. |

PR #106 — Accepted source-evidence acceptance executor and ledger

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr106-accepted-source-evidence-acceptance-executor-and-ledger | Marker: QTT_ACCEPTED_SOURCE_EVIDENCE_ACCEPTANCE_EXECUTOR_AND_LEDGER_OK

| Purpose | Convert complete retrieval packets into accepted source-evidence packets and target-field ledger rows only when exact scope, digest, locator, conflict, and revalidation fields pass. |
| --- | --- |
| Must prove | Accepted ledger rows are target-field-specific and conflict-checked. |
| Must not create | Connector semantic population, runtime cash claims, live reachability, replay/paper results, order authority. |
| Quantum / latency emphasis | Accepted quantum provider facts may label capability, not advantage or live output. |

PR #107 — Source revalidation, supersession, and materiality scheduler

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr107-source-revalidation-supersession-and-materiality-scheduler | Marker: QTT_SOURCE_REVALIDATION_SUPERSESSION_AND_MATERIALITY_SCHEDULER_OK

| Purpose | Enforce P1D live-critical, P7D low-risk, and event-triggered immediate source revalidation policy. |
| --- | --- |
| Must prove | Stale, superseded, conflicted, or material source changes block new binding/live use. |
| Must not create | Silent reuse of stale facts, connector rebinding without revalidation. |
| Quantum / latency emphasis | Quantum provider/backend capability packets get freshness and cost/noise revalidation hooks. |

PR #108 — Connector semantic binding implementation gate

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr108-connector-semantic-binding-implementation-gate | Marker: QTT_CONNECTOR_SEMANTIC_BINDING_IMPLEMENTATION_GATE_OK

| Purpose | Bind accepted target-field source packets into per-venue connector semantic records. |
| --- | --- |
| Must prove | Values remain SOURCE_REQUIRED until exact accepted packet and binding receipt exist. |
| Must not create | Invented venue fee/tick/order/balance/cash/lifecycle/fill/PnL/latency/finality/reconciliation facts. |
| Quantum / latency emphasis | Quantum-related connector use remains separate from order routing; no backend execution. |

PR #109 — Per-venue execution lifecycle model builder

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr109-per-venue-execution-lifecycle-model-builder | Marker: QTT_PER_VENUE_EXECUTION_LIFECYCLE_MODEL_BUILDER_OK

| Purpose | Build Kalshi, Polymarket, and FORECASTEX_IBKR execution lifecycle models from accepted source packets. |
| --- | --- |
| Must prove | Each venue has own submission, ack, match, fill, cancel/replace, settlement, cash, position, PnL, error/reject/throttle states. |
| Must not create | Borrowing Polymarket mechanics into Kalshi/FORECASTEX_IBKR or generic lifecycle as venue fact. |
| Quantum / latency emphasis | Enable fair latency and fill modeling for quantum/classical candidates. |

PR #110 — Cross-venue execution normalization binding

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr110-cross-venue-execution-normalization-binding | Marker: QTT_CROSS_VENUE_EXECUTION_NORMALIZATION_BINDING_OK

| Purpose | Create normalized comparison layer across the three prediction-market venues after per-venue bindings exist. |
| --- | --- |
| Must prove | Cross-venue comparability has per-venue semantic binding lineage. |
| Must not create | Arbitrage classification from apparent price gaps without execution normalization. |
| Quantum / latency emphasis | Allows optimizer to compare venues without assuming risk-free arbitrage. |

PR #111 — Runtime cash component field-map executor

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr111-runtime-cash-component-field-map-executor | Marker: QTT_RUNTIME_CASH_COMPONENT_FIELD_MAP_EXECUTOR_OK

| Purpose | Turn accepted account/balance/cash source semantics into runtime usable-cash component receipts. |
| --- | --- |
| Must prove | Unknown cash blocks new or increased exposure. |
| Must not create | Cash receipt fabrication, private-state fetch without authorized connector binding. |
| Quantum / latency emphasis | Quantum candidate sizing consumes only precomputed cash snapshots. |

PR #112 — Account, wallet, balance, and private-state read receipt gate

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr112-account-wallet-balance-and-private-state-read-receipt-gate | Marker: QTT_ACCOUNT_WALLET_BALANCE_AND_PRIVATE_STATE_READ_RECEIPT_GATE_OK

| Purpose | Create read-only account/wallet/balance/position/open-order receipt framework for each Stage-1 venue. |
| --- | --- |
| Must prove | Private-state reads are source-gated, credential-alias-gated, and receipt-bound. |
| Must not create | Order writes, secret capture, cash reuse before finality. |
| Quantum / latency emphasis | Latency-sensitive decisions use cached/precomputed state; no quantum backend in read path. |

PR #113 — Credential alias and secret no-capture readiness gate

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr113-credential-alias-and-secret-no-capture-readiness-gate | Marker: QTT_CREDENTIAL_ALIAS_AND_SECRET_NO_CAPTURE_READINESS_GATE_OK

| Purpose | Validate credential alias readiness without raw secret capture and without enabling live writes by default. |
| --- | --- |
| Must prove | Secret-like values are redacted; owner-controlled enablement is required per venue. |
| Must not create | Raw secret storage, accidental live write activation, credential-driven launch readiness claim. |
| Quantum / latency emphasis | Backend/API keys for quantum providers remain owner-enabled and non-live-trading. |

PR #114 — Venue market-data ingest adapters

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr114-venue-market-data-ingest-adapters | Marker: QTT_VENUE_MARKET_DATA_INGEST_ADAPTERS_OK

| Purpose | Implement read-only market data ingest for Kalshi, Polymarket, and FORECASTEX_IBKR after source/connector semantics are bound. |
| --- | --- |
| Must prove | Market-state timestamps, sequence/heartbeat, stale-data blocks, and venue-specific schemas exist. |
| Must not create | Trading decisions from stale or unbound data, order submission. |
| Quantum / latency emphasis | Quantum candidate precompute consumes snapshots, never live raw facts. |

PR #115 — Orderbook and event-state snapshot builder

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr115-orderbook-and-event-state-snapshot-builder | Marker: QTT_ORDERBOOK_AND_EVENT_STATE_SNAPSHOT_BUILDER_OK

| Purpose | Build immutable candidate market-state snapshots for replay/paper/runtime resolver. |
| --- | --- |
| Must prove | Snapshot identity, freshness, venue, market, orderbook, and event state are locked. |
| Must not create | Live orders, source retrieval, or LLM reasoning inside snapshot creation. |
| Quantum / latency emphasis | Snapshot is the low-latency input for classical/quantum comparison. |

PR #116 — Runtime resolver snapshot executor

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr116-runtime-resolver-snapshot-executor | Marker: QTT_RUNTIME_RESOLVER_SNAPSHOT_EXECUTOR_OK

| Purpose | Create resolver snapshots only after connector semantic bindings and input identity lock. |
| --- | --- |
| Must prove | Resolver cannot exist without per-venue bound semantics and locked market/cash/source inputs. |
| Must not create | Live order authority, source acceptance inside live path, unbound connector facts. |
| Quantum / latency emphasis | Resolver output can feed quantum/classical precompute but not direct backend/live calls. |

PR #117 — Historical dataset digest and loader

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr117-historical-dataset-digest-and-loader | Marker: QTT_HISTORICAL_DATASET_DIGEST_AND_LOADER_OK

| Purpose | Load and digest historical prediction-market datasets for replay lanes. |
| --- | --- |
| Must prove | Dataset identity, source lineage, schema, and immutability are explicit. |
| Must not create | Data leakage, unverified external repo live dependency, source fact invention. |
| Quantum / latency emphasis | Supports classical/quantum strategy comparison on the same historical basis. |

PR #118 — Replay engine executor

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr118-replay-engine-executor | Marker: QTT_REPLAY_ENGINE_EXECUTOR_OK

| Purpose | Run replay engine on locked historical inputs and selected stacks. |
| --- | --- |
| Must prove | Replay receipts are immutable and separate from paper receipts. |
| Must not create | Paper/live orders, owner approval, profit guarantee, auto-promotion. |
| Quantum / latency emphasis | Replay quantum candidates against classical baselines with identical costs/fill assumptions. |

PR #119 — Paper trading engine executor

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr119-paper-trading-engine-executor | Marker: QTT_PAPER_TRADING_ENGINE_EXECUTOR_OK

| Purpose | Run paper trading against live-like data without live orders or secrets in paper mode. |
| --- | --- |
| Must prove | Paper receipts are immutable and separate from replay receipts. |
| Must not create | Live write secrets, real orders, real fills, profit guarantee. |
| Quantum / latency emphasis | Paper test quantum-precomputed candidates without backend calls on live pretrade path. |

PR #120 — Fill, cost, slippage, fee, tick, and latency simulator

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr120-fill-cost-slippage-fee-tick-and-latency-simulator | Marker: QTT_FILL_COST_SLIPPAGE_FEE_TICK_AND_LATENCY_SIMULATOR_OK

| Purpose | Model venue-specific costs, ticks, fills, queue, latency, rejects, and settlement from accepted source and runtime observations. |
| --- | --- |
| Must prove | Simulation model version and source lineage are explicit. |
| Must not create | Venue fact invention, risk-free arbitrage wording, unverified fees/ticks. |
| Quantum / latency emphasis | Quantum candidates are penalized for latency/cost/noise if slower or uncertain. |

PR #121 — Replay/paper result packet writer and immutable ledger

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr121-replay-paper-result-packet-writer-and-immutable-ledger | Marker: QTT_REPLAY_PAPER_RESULT_PACKET_WRITER_AND_IMMUTABLE_LEDGER_OK

| Purpose | Write replay and paper result packets with deterministic IDs and no merge into approval. |
| --- | --- |
| Must prove | Result immutability and separate lanes are enforced. |
| Must not create | Fabricated results, live eligibility, profit proof, automatic owner approval. |
| Quantum / latency emphasis | Record quantum/classical comparator result lineage and uncertainty. |

PR #122 — Dual-result runtime comparator and promotion blocker

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr122-dual-result-runtime-comparator-and-promotion-blocker | Marker: QTT_DUAL_RESULT_RUNTIME_COMPARATOR_AND_PROMOTION_BLOCKER_OK

| Purpose | Compare accepted replay/paper result packets and produce owner-review inputs with blocks. |
| --- | --- |
| Must prove | Disagreements, stale data, excessive drawdown, latency risk, or missing receipts block promotion. |
| Must not create | Auto live promotion, profit guarantee, order authority. |
| Quantum / latency emphasis | Quantum outperformance must be compared with classical and marked uncertain unless receipts prove it. |

PR #123 — Prediction-market microstructure feature calibration runtime

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr123-prediction-market-microstructure-feature-calibration-runtime | Marker: QTT_PREDICTION_MARKET_MICROSTRUCTURE_FEATURE_CALIBRATION_RUNTIME_OK

| Purpose | Calibrate price-bucket, maker/taker, YES/NO asymmetry, liquidity, maturity, trade-size, and hourly features as replay/paper candidates. |
| --- | --- |
| Must prove | Features remain candidate-only until replay/paper pass. |
| Must not create | Hardcoded live defaults, external repo direct live signals. |
| Quantum / latency emphasis | Quantum stack generation may use calibrated feature candidates but not live source authority. |

PR #124 — Neural signal walk-forward, calibration, and drift runtime

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-beneficial runtime | Branch: pr124-neural-signal-walk-forward-calibration-and-drift-runtime | Marker: QTT_NEURAL_SIGNAL_WALK_FORWARD_CALIBRATION_AND_DRIFT_RUNTIME_OK

| Purpose | Implement stationarity, leakage, purged walk-forward, calibration, and drift checks for neural signals. |
| --- | --- |
| Must prove | No raw price prediction becomes direct order authority. |
| Must not create | Random splits, unadjusted accuracy promotion, neural direct live order submission. |
| Quantum / latency emphasis | Neural signals may feed candidate scoring, not quantum/live order authority. |

PR #125 — Quantum provider capability receipts

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential quantum runtime | Branch: pr125-quantum-provider-capability-receipts | Marker: QTT_QUANTUM_PROVIDER_CAPABILITY_RECEIPTS_OK

| Purpose | Record quantum provider, simulator, and local backend capability receipts after owner-approved source/provider enablement. |
| --- | --- |
| Must prove | Capabilities are evidence-gated and cost/latency/noise-aware. |
| Must not create | Backend execution as live authority, provider fact invention, quantum advantage claims. |
| Quantum / latency emphasis | Establish true quantum / quantum-inspired / classical backend registry. |

PR #126 — Quantum problem compiler for QUBO, Ising, and portfolio/candidate-set representations

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential quantum runtime | Branch: pr126-quantum-problem-compiler-for-qubo-ising-and-portfolio-candidate | Marker: QTT_QUANTUM_PROBLEM_COMPILER_FOR_QUBO_ISING_AND_PORTFOLIO_CANDIDATE_SET_REPRESENTATIONS_OK

| Purpose | Compile prediction-market candidate selection and sizing problems into QUBO/Ising/hybrid forms where suitable. |
| --- | --- |
| Must prove | Compiler output is deterministic and audit-stable. |
| Must not create | Live order authority, backend execution, unsupported problem transformations. |
| Quantum / latency emphasis | Map candidate choice, capital constraints, venue mask, owner-disabled venues, cash locks, and risk caps into feasible optimization form. |

PR #127 — Quantum-inspired and simulator challenger runner

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential quantum runtime | Branch: pr127-quantum-inspired-and-simulator-challenger-runner | Marker: QTT_QUANTUM_INSPIRED_AND_SIMULATOR_CHALLENGER_RUNNER_OK

| Purpose | Run approved non-live quantum-inspired/simulator challengers against selected snapshots. |
| --- | --- |
| Must prove | Runner emits deterministic receipts and never touches live order path. |
| Must not create | True quantum live calls, live routing, profit guarantee. |
| Quantum / latency emphasis | Benchmark QUBO/Ising/QAOA-like candidates versus classical baseline with equal constraints. |

PR #128 — True quantum backend execution wrapper

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-beneficial quantum runtime | Branch: pr128-true-quantum-backend-execution-wrapper | Marker: QTT_TRUE_QUANTUM_BACKEND_EXECUTION_WRAPPER_OK

| Purpose | If owner enables it, run true quantum backend jobs only for precomputed non-live candidate artifacts. |
| --- | --- |
| Must prove | Backend job receipt includes provider, queue latency, shots, noise/cost fields, and expiry. |
| Must not create | Backend call in live pretrade path, direct live order submission, advantage claim without comparator. |
| Quantum / latency emphasis | Use true quantum only when latency budget and artifact freshness allow safe precomputation. |

PR #129 — Quantum artifact cache, freshness, cost, noise, and latency model

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential quantum runtime | Branch: pr129-quantum-artifact-cache-freshness-cost-noise-and-latency-model | Marker: QTT_QUANTUM_ARTIFACT_CACHE_FRESHNESS_COST_NOISE_AND_LATENCY_MODEL_OK

| Purpose | Cache quantum outputs with freshness and validity masks. |
| --- | --- |
| Must prove | Expired or costly/noisy artifacts are downgraded or blocked. |
| Must not create | Live backend dependency, stale artifact use. |
| Quantum / latency emphasis | Minimize latency by using only precomputed artifacts in live pretrade path. |

PR #130 — Quantum-vs-classical comparator and regret ledger

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential quantum runtime | Branch: pr130-quantum-vs-classical-comparator-and-regret-ledger | Marker: QTT_QUANTUM_VS_CLASSICAL_COMPARATOR_AND_REGRET_LEDGER_OK

| Purpose | Compare quantum, quantum-inspired, hybrid, and classical candidates over replay/paper/canary evidence. |
| --- | --- |
| Must prove | Ledger records wins, ties, losses, uncertainty, cost, latency, and regret. |
| Must not create | Quantum advantage claim, profit claim, or live authority from comparison alone. |
| Quantum / latency emphasis | Quantum remains preferred only when net evidence survives fees, latency, risk, and uncertainty. |

PR #131 — Low-latency quantum pretrade exclusion gate

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential quantum runtime | Branch: pr131-low-latency-quantum-pretrade-exclusion-gate | Marker: QTT_LOW_LATENCY_QUANTUM_PRETRADE_EXCLUSION_GATE_OK

| Purpose | Prove live pretrade path does not call quantum backend, simulator, LLM, source retrieval, dashboard review, or external research. |
| --- | --- |
| Must prove | Only precomputed source-change, cash, market, and quantum artifact snapshots may enter live path. |
| Must not create | Live backend selection, runtime source acceptance, LLM reasoning in order path. |
| Quantum / latency emphasis | Protects latency while preserving quantum precompute benefits. |

PR #132 — Quantum fallback, rollback, and no-advantage-safe arbitration gate

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential quantum runtime | Branch: pr132-quantum-fallback-rollback-and-no-advantage-safe-arbitration-gate | Marker: QTT_QUANTUM_FALLBACK_ROLLBACK_AND_NO_ADVANTAGE_SAFE_ARBITRATION_GATE_OK

| Purpose | Force fallback to classical/no-trade when quantum artifacts fail freshness, cost, latency, risk, or comparator checks. |
| --- | --- |
| Must prove | No-trade and classical baseline are valid outcomes. |
| Must not create | Owner-forced quantum fabricating evidence or bypassing gates. |
| Quantum / latency emphasis | Prevents slower or weaker quantum choices from degrading net performance. |

PR #133 — Risk limit policy runtime validator

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr133-risk-limit-policy-runtime-validator | Marker: QTT_RISK_LIMIT_POLICY_RUNTIME_VALIDATOR_OK

| Purpose | Implement runtime enforcement for owner-approved risk caps, exposure, drawdown, market, venue, and strategy limits. |
| --- | --- |
| Must prove | Risk state is receipt-bound and blocks unsafe new/increased exposure. |
| Must not create | Capital/risk expansion without owner, live order bypass. |
| Quantum / latency emphasis | Risk masks feed classical and quantum optimizers before candidate construction. |

PR #134 — Position, open-order, and exposure-lock ledger

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr134-position-open-order-and-exposure-lock-ledger | Marker: QTT_POSITION_OPEN_ORDER_AND_EXPOSURE_LOCK_LEDGER_OK

| Purpose | Maintain authoritative internal ledger for positions, pending orders, fills, cash locks, and exposure. |
| --- | --- |
| Must prove | Capital cannot be reused until finality/release receipts exist. |
| Must not create | Duplicate exposure, hidden open orders, fabricated fills. |
| Quantum / latency emphasis | Optimizer sees locked exposure and cannot double-spend capital. |

PR #135 — Trade-intent compiler to non-live order-intent packet

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr135-trade-intent-compiler-to-non-live-order-intent-packet | Marker: QTT_TRADE_INTENT_COMPILER_TO_NON_LIVE_ORDER_INTENT_PACKET_OK

| Purpose | Compile selected stack and pretrade context into non-authoritative order-intent packets. |
| --- | --- |
| Must prove | Order intent is typed and remains non-live until live command gate. |
| Must not create | Order submission, live routing, owner approval fabrication. |
| Quantum / latency emphasis | Quantum-selected candidates become order intents only after all non-live gates pass. |

PR #136 — Pretrade gate matrix for source, cash, risk, latency, owner, and venue readiness

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr136-pretrade-gate-matrix-for-source-cash-risk-latency-owner-and-venu | Marker: QTT_PRETRADE_GATE_MATRIX_FOR_SOURCE_CASH_RISK_LATENCY_OWNER_AND_VENUE_READINESS_OK

| Purpose | Aggregate all pretrade conditions into a fail-closed matrix. |
| --- | --- |
| Must prove | Any unknown source/cash/revalidation/risk/venue state blocks new/increased exposure. |
| Must not create | Silent fallback, partial venue launch without owner override. |
| Quantum / latency emphasis | Matrix must include quantum artifact freshness and classical fallback status. |

PR #137 — Runtime owner approval queue service and dashboard shell

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr137-runtime-owner-approval-queue-service-and-dashboard-shell | Marker: QTT_RUNTIME_OWNER_APPROVAL_QUEUE_SERVICE_AND_DASHBOARD_SHELL_OK

| Purpose | Implement runtime owner approval queue without trading authority. |
| --- | --- |
| Must prove | Owner can review requests, receipts, blocks, and candidate evidence. |
| Must not create | Dashboard rewriting facts or submitting orders. |
| Quantum / latency emphasis | Expose quantum/classical comparison and no-advantage blockers clearly. |

PR #138 — Kill-switch runtime executor and emergency halt receipts

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr138-kill-switch-runtime-executor-and-emergency-halt-receipts | Marker: QTT_KILL_SWITCH_RUNTIME_EXECUTOR_AND_EMERGENCY_HALT_RECEIPTS_OK

| Purpose | Implement emergency halt, pause, rollback, and resume gates by venue, market, account, and strategy. |
| --- | --- |
| Must prove | Kill switch off is required before exposure; red gates halt affected scopes. |
| Must not create | Unsafe resume, silent continued trading, missing receipts. |
| Quantum / latency emphasis | Quantum artifacts and optimizers are invalidated or quarantined on halt. |

PR #139 — Telemetry, latency, reject, throttle, and health monitor

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr139-telemetry-latency-reject-throttle-and-health-monitor | Marker: QTT_TELEMETRY_LATENCY_REJECT_THROTTLE_AND_HEALTH_MONITOR_OK

| Purpose | Monitor venue health, reject/throttle rates, sequence freshness, latency, and runtime service health. |
| --- | --- |
| Must prove | Health degradation creates block/rollback receipts. |
| Must not create | Ignoring stale data, over-pacing, unbounded retries. |
| Quantum / latency emphasis | Latency metrics penalize slow quantum/route choices and protect live path. |

PR #140 — Day-1 drill and canary rehearsal executor

Category: Runtime | Stage: Stage 1 prediction markets | Priority: S1 launch-essential runtime | Branch: pr140-day-1-drill-and-canary-rehearsal-executor | Marker: QTT_DAY_1_DRILL_AND_CANARY_REHEARSAL_EXECUTOR_OK

| Purpose | Run full Day-1 rehearsal in paper/non-live mode across all three venues. |
| --- | --- |
| Must prove | Drill exercises source, connector, cash, risk, resolver, replay/paper, dashboard, kill switch, and runbook. |
| Must not create | Live orders, live write secrets in paper mode, launch claim. |
| Quantum / latency emphasis | Measures quantum-precompute latency without backend live-path calls. |

PR #141 — Kalshi live connector binding and read-write surface

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr141-kalshi-live-connector-binding-and-read-write-surface | Marker: QTT_KALSHI_LIVE_CONNECTOR_BINDING_AND_READ_WRITE_SURFACE_OK

| Purpose | Implement owner-enabled Kalshi live connector read/write surface after accepted source and connector binding gates. |
| --- | --- |
| Must prove | Venue-specific source, cash, order, risk, kill switch, and health gates are enforced. |
| Must not create | Live enablement from connector compile alone, unapproved orders. |
| Quantum / latency emphasis | Quantum candidates route only through execution router after precomputed gates. |

PR #142 — Polymarket live connector binding and read-write surface

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr142-polymarket-live-connector-binding-and-read-write-surface | Marker: QTT_POLYMARKET_LIVE_CONNECTOR_BINDING_AND_READ_WRITE_SURFACE_OK

| Purpose | Implement owner-enabled Polymarket live connector surface with wallet/collateral/signing semantics from accepted sources. |
| --- | --- |
| Must prove | Polymarket-specific mechanics remain Polymarket-only and receipt-bound. |
| Must not create | Copying Polymarket mechanics to other venues, unapproved wallet movement/orders. |
| Quantum / latency emphasis | Quantum candidate uses Polymarket only when venue mask and cost/latency/finality gates pass. |

PR #143 — FORECASTEX_IBKR live connector binding and read-write surface

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr143-forecastex-ibkr-live-connector-binding-and-read-write-surface | Marker: QTT_FORECASTEX_IBKR_LIVE_CONNECTOR_BINDING_AND_READ_WRITE_SURFACE_OK

| Purpose | Implement owner-enabled FORECASTEX_IBKR connector surface with account/session/order-state semantics from accepted sources. |
| --- | --- |
| Must prove | Client/session/order acknowledgement, pacing, cash, position, and order-state gates are enforced. |
| Must not create | Bypassing ack/reply/order-state/cash/session gates. |
| Quantum / latency emphasis | Quantum selection respects serialized writer latency and event-contract constraints. |

PR #144 — Runtime live order command gate and venue enablement matrix

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr144-runtime-live-order-command-gate-and-venue-enablement-matrix | Marker: QTT_RUNTIME_LIVE_ORDER_COMMAND_GATE_AND_VENUE_ENABLEMENT_MATRIX_OK

| Purpose | Open live command boundary only for exact owner-approved venue, market, account, session, and strategy scope. |
| --- | --- |
| Must prove | Effective live-write state is green per venue and scope. |
| Must not create | Silent single-venue fallback, live orders from static owner review alone. |
| Quantum / latency emphasis | Quantum-preferred path still passes live command gate and no-backend-live-path rule. |

PR #145 — Idempotent order lifecycle state machine

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr145-idempotent-order-lifecycle-state-machine | Marker: QTT_IDEMPOTENT_ORDER_LIFECYCLE_STATE_MACHINE_OK

| Purpose | Submit, acknowledge, fill, partial-fill, cancel, replace, reject, throttle, and finality states with idempotency/client-order IDs. |
| --- | --- |
| Must prove | Duplicate submit suppression and receipt ordering are enforced. |
| Must not create | Untracked orders, duplicate submits, capital reuse before finality. |
| Quantum / latency emphasis | Quantum candidates cannot skip order lifecycle receipts. |

PR #146 — Cancel, replace, reduce, close, and forced-exit safety state machine

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr146-cancel-replace-reduce-close-and-forced-exit-safety-state-machine | Marker: QTT_CANCEL_REPLACE_REDUCE_CLOSE_AND_FORCED_EXIT_SAFETY_STATE_MACHINE_OK

| Purpose | Implement safe order modifications and owner exit policy handling. |
| --- | --- |
| Must prove | Cancel/reduce/close actions are venue-bound, idempotent, and receipt-backed. |
| Must not create | Forced close without owner exit policy, unsafe retry loops. |
| Quantum / latency emphasis | Fallback can reduce/exit quantum-originated positions only under safety policy. |

PR #147 — Fill, cash, order, and settlement/finality reconciliation executor

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr147-fill-cash-order-and-settlement-finality-reconciliation-executor | Marker: QTT_FILL_CASH_ORDER_AND_SETTLEMENT_FINALITY_RECONCILIATION_EXECUTOR_OK

| Purpose | Reconcile fills, cash movement, positions, PnL, finality, and account state after each live action. |
| --- | --- |
| Must prove | Post-trade ledger agrees with venue receipts or blocks next exposure. |
| Must not create | Profit claims without reconciliation, stale cash reuse. |
| Quantum / latency emphasis | Quantum/classical attribution uses reconciled realized data only. |

PR #148 — Limited live canary order router

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr148-limited-live-canary-order-router | Marker: QTT_LIMITED_LIVE_CANARY_ORDER_ROUTER_OK

| Purpose | Route owner-approved small-scope canary orders across enabled Stage-1 venues. |
| --- | --- |
| Must prove | Only green exact scopes receive orders; no expansion without owner approval. |
| Must not create | Full-scale live, arbitrage live, unclassified trading. |
| Quantum / latency emphasis | Canary prioritizes high-confidence, low-latency, low-risk candidates; quantum may participate only through precomputed artifacts. |

PR #149 — Post-canary safety review, kill-switch, rollback, and incident report

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr149-post-canary-safety-review-kill-switch-rollback-and-incident-repo | Marker: QTT_POST_CANARY_SAFETY_REVIEW_KILL_SWITCH_ROLLBACK_AND_INCIDENT_REPORT_OK

| Purpose | Evaluate canary result, reconcile state, classify incidents, pause/rollback if required. |
| --- | --- |
| Must prove | No repeat/scale unless review passes and owner approves. |
| Must not create | Auto scale-up, profit guarantee, missing incident ledger. |
| Quantum / latency emphasis | Quantum candidates require comparator review before further promotion. |

PR #150 — Day-1 launch readiness gate and three-venue runbook

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr150-day-1-launch-readiness-gate-and-three-venue-runbook | Marker: QTT_DAY_1_LAUNCH_READINESS_GATE_AND_THREE_VENUE_RUNBOOK_OK

| Purpose | Produce final launch readiness matrix and runbook for Kalshi, Polymarket, and FORECASTEX_IBKR. |
| --- | --- |
| Must prove | Launch readiness is distinct from execution; partial venue scope requires explicit owner risk-reduction override. |
| Must not create | Day-1 execution claim without live command gate and owner command. |
| Quantum / latency emphasis | Runbook preserves no-backend-live quantum path and classical fallback. |

PR #151 — Stage-1 launch completion report and scale-up handoff

Category: Live | Stage: Stage 1 prediction markets | Priority: S1 launch-essential live | Branch: pr151-stage-1-launch-completion-report-and-scale-up-handoff | Marker: QTT_STAGE_1_LAUNCH_COMPLETION_REPORT_AND_SCALE_UP_HANDOFF_OK

| Purpose | Report canary/live results, receipts, PnL with no guarantee, incidents, blocks, and next scale eligibility. |
| --- | --- |
| Must prove | Post-launch evidence is reconciled and does not fabricate profit. |
| Must not create | Profit guarantee, automatic venue/strategy expansion. |
| Quantum / latency emphasis | Quantum regret ledger and comparator evidence determine next quantum weighting. |

# 9. PR #152–#168 — Stage‑1 post-launch advanced robustness and scale-up

These PRs are beneficial after initial Stage‑1 canary/live launch. They should not delay first limited canary launch unless the owner decides to make some of them pre-launch blockers.

| PR | Category | Priority | Title | Branch |
| --- | --- | --- | --- | --- |
| #152 | Runtime | S1 post-launch advanced | Cross-venue arbitrage dry-run executor | pr152-cross-venue-arbitrage-dry-run-executor |
| #153 | Live | S1 post-launch advanced | Limited live arbitrage gate | pr153-limited-live-arbitrage-gate |
| #154 | Runtime | S1 post-launch advanced | Triggered live concurrent comparison lane | pr154-triggered-live-concurrent-comparison-lane |
| #155 | Live | S1 post-launch advanced | Full/scaled live promotion gate | pr155-full-scaled-live-promotion-gate |
| #156 | Runtime | S1 post-launch advanced | Smart order and venue routing optimizer | pr156-smart-order-and-venue-routing-optimizer |
| #157 | Runtime | S1 post-launch advanced | Inventory, exposure, and net-PnL optimizer | pr157-inventory-exposure-and-net-pnl-optimizer |
| #158 | Runtime | S1 post-launch advanced | Low-latency shortcut path with precomputed snapshots only | pr158-low-latency-shortcut-path-with-precomputed-snapshots-only |
| #159 | Runtime | S1 post-launch advanced | Agent KPI self-healing, retry, reroute, and quarantine runtime | pr159-agent-kpi-self-healing-retry-reroute-and-quarantine-runtime |
| #160 | Runtime | S1 post-launch advanced | Dashboard runtime source, cash, order, position, and quantum panels | pr160-dashboard-runtime-source-cash-order-position-and-quantum-panels |
| #161 | Runtime | S1 post-launch advanced | Post-launch research, news, and social ingestion | pr161-post-launch-research-news-and-social-ingestion |
| #162 | Runtime | S1 post-launch advanced | External research repo and bot-pattern quarantine runtime | pr162-external-research-repo-and-bot-pattern-quarantine-runtime |
| #163 | Runtime | S1 post-launch advanced | Local LLM hotswap, tournament, and routing dashboard | pr163-local-llm-hotswap-tournament-and-routing-dashboard |
| #164 | Runtime | S1 post-launch advanced | Quantum artifact refresh scheduler and periodic benchmark | pr164-quantum-artifact-refresh-scheduler-and-periodic-benchmark |
| #165 | Runtime | S1 post-launch advanced | Strategy retirement, reactivation, and parameter rehabilitation lifecycle | pr165-strategy-retirement-reactivation-and-parameter-rehabilitation-li |
| #166 | Runtime | S1 post-launch advanced | Regulatory and compliance audit ledger by venue | pr166-regulatory-and-compliance-audit-ledger-by-venue |
| #167 | Runtime | S1 post-launch advanced | Disaster recovery, credential rotation, and environment cutover drill | pr167-disaster-recovery-credential-rotation-and-environment-cutover-dr |
| #168 | Runtime | S1 post-launch advanced | Stage-1 scale-ready final audit | pr168-stage-1-scale-ready-final-audit |

PR #152 — Cross-venue arbitrage dry-run executor

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr152-cross-venue-arbitrage-dry-run-executor | Marker: QTT_CROSS_VENUE_ARBITRAGE_DRY_RUN_EXECUTOR_OK

Purpose: Run non-live cross-venue arbitrage dry-run using normalized execution semantics. | Gate: Arbitrage reports require execution normalization, fees, latency, cash locks, and settlement finality. | No-create: Risk-free wording, live arbitrage before canary/dry-run pass.

PR #153 — Limited live arbitrage gate

Category: Live | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr153-limited-live-arbitrage-gate | Marker: QTT_LIMITED_LIVE_ARBITRAGE_GATE_OK

Purpose: Open owner-approved limited live arbitrage only after canary and dry-run reports. | Gate: Owner approval, exact venue scopes, cash locks, execution normalization, and kill switches are green. | No-create: Unapproved arbitrage, full-scale live, apparent gap trading.

PR #154 — Triggered live concurrent comparison lane

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr154-triggered-live-concurrent-comparison-lane | Marker: QTT_TRIGGERED_LIVE_CONCURRENT_COMPARISON_LANE_OK

Purpose: Observe live candidates beside live activity without new order authority. | Gate: Triggered comparison is observe-only and cannot auto-promote. | No-create: New orders, repeat/scale authority.

PR #155 — Full/scaled live promotion gate

Category: Live | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr155-full-scaled-live-promotion-gate | Marker: QTT_FULL_SCALED_LIVE_PROMOTION_GATE_OK

Purpose: Define owner-approved promotion from limited canary/arbitrage to larger live envelopes. | Gate: Promotion uses reconciled realized evidence, drawdown, latency, incidents, and owner command. | No-create: Capital/risk ceiling expansion without owner.

PR #156 — Smart order and venue routing optimizer

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr156-smart-order-and-venue-routing-optimizer | Marker: QTT_SMART_ORDER_AND_VENUE_ROUTING_OPTIMIZER_OK

Purpose: Optimize venue/order choice using precomputed snapshots and execution router constraints. | Gate: No route chosen without source/cash/risk/order-state green. | No-create: Direct order submission by optimizer.

PR #157 — Inventory, exposure, and net-PnL optimizer

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr157-inventory-exposure-and-net-pnl-optimizer | Marker: QTT_INVENTORY_EXPOSURE_AND_NET_PNL_OPTIMIZER_OK

Purpose: Optimize exposure rotation, capital utilization, and net PnL after fees and locks. | Gate: Uses reconciled ledger and owner-approved risk bands. | No-create: Treasury movement or capital envelope expansion.

PR #158 — Low-latency shortcut path with precomputed snapshots only

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr158-low-latency-shortcut-path-with-precomputed-snapshots-only | Marker: QTT_LOW_LATENCY_SHORTCUT_PATH_WITH_PRECOMPUTED_SNAPSHOTS_ONLY_OK

Purpose: Streamline live path to consume only precomputed source/cash/market/quantum snapshots. | Gate: No source retrieval, LLM reasoning, dashboard review, or backend selection in live path. | No-create: Unverified freshness shortcuts.

PR #159 — Agent KPI self-healing, retry, reroute, and quarantine runtime

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr159-agent-kpi-self-healing-retry-reroute-and-quarantine-runtime | Marker: QTT_AGENT_KPI_SELF_HEALING_RETRY_REROUTE_AND_QUARANTINE_RUNTIME_OK

Purpose: Measure agent duty quality, missed duties, output trust, reroute/quarantine actions. | Gate: Agents retry/reroute inside bounded authority only. | No-create: Permission expansion or live authority grant by agent.

PR #160 — Dashboard runtime source, cash, order, position, and quantum panels

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr160-dashboard-runtime-source-cash-order-position-and-quantum-panels | Marker: QTT_DASHBOARD_RUNTIME_SOURCE_CASH_ORDER_POSITION_AND_QUANTUM_PANELS_OK

Purpose: Implement runtime dashboard panels for owner visibility. | Gate: Panels display receipts and current blocks without rewriting facts. | No-create: Trading authority or fact mutation from dashboard.

PR #161 — Post-launch research, news, and social ingestion

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr161-post-launch-research-news-and-social-ingestion | Marker: QTT_POST_LAUNCH_RESEARCH_NEWS_AND_SOCIAL_INGESTION_OK

Purpose: Ingest research inputs as scouting signals only. | Gate: Inputs can seed retrieval targets or candidate hypotheses. | No-create: Accepted source facts, live direct signals, trading authority.

PR #162 — External research repo and bot-pattern quarantine runtime

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr162-external-research-repo-and-bot-pattern-quarantine-runtime | Marker: QTT_EXTERNAL_RESEARCH_REPO_AND_BOT_PATTERN_QUARANTINE_RUNTIME_OK

Purpose: Quarantine external code, dependencies, credentials, and strategy patterns. | Gate: External patterns may seed QTT-native candidates only after review. | No-create: Clone/run/secrets/direct live dependency.

PR #163 — Local LLM hotswap, tournament, and routing dashboard

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr163-local-llm-hotswap-tournament-and-routing-dashboard | Marker: QTT_LOCAL_LLM_HOTSWAP_TOURNAMENT_AND_ROUTING_DASHBOARD_OK

Purpose: Manage local model candidates and owner-approved hotswaps. | Gate: LLMs remain outside live pretrade and final order release. | No-create: LLM final order authority or cloud primary runtime by default.

PR #164 — Quantum artifact refresh scheduler and periodic benchmark

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr164-quantum-artifact-refresh-scheduler-and-periodic-benchmark | Marker: QTT_QUANTUM_ARTIFACT_REFRESH_SCHEDULER_AND_PERIODIC_BENCHMARK_OK

Purpose: Refresh quantum artifacts and benchmark against classical baselines. | Gate: Refresh cadence respects cost, freshness, queue latency, and owner policy. | No-create: Live backend dependency or advantage claim.

PR #165 — Strategy retirement, reactivation, and parameter rehabilitation lifecycle

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr165-strategy-retirement-reactivation-and-parameter-rehabilitation-li | Marker: QTT_STRATEGY_RETIREMENT_REACTIVATION_AND_PARAMETER_REHABILITATION_LIFECYCLE_OK

Purpose: Retire weak strategies and reactivate only with evidence. | Gate: Reactivation requires normalized bounds, source/currentness, replay/paper or live evidence. | No-create: Silent strategy resurrection.

PR #166 — Regulatory and compliance audit ledger by venue

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr166-regulatory-and-compliance-audit-ledger-by-venue | Marker: QTT_REGULATORY_AND_COMPLIANCE_AUDIT_LEDGER_BY_VENUE_OK

Purpose: Record compliance, rulebook, settlement, fee, and operational receipts by venue. | Gate: Compliance blocks are visible and owner-reviewable. | No-create: Legal/rule assumptions without source evidence.

PR #167 — Disaster recovery, credential rotation, and environment cutover drill

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr167-disaster-recovery-credential-rotation-and-environment-cutover-dr | Marker: QTT_DISASTER_RECOVERY_CREDENTIAL_ROTATION_AND_ENVIRONMENT_CUTOVER_DRILL_OK

Purpose: Exercise backup, rollback, credential rotation, failover, and restore. | Gate: Recovery drill receipts and blocked-live states are explicit. | No-create: Live restart without owner/kill-switch gates.

PR #168 — Stage-1 scale-ready final audit

Category: Runtime | Stage: Stage 1 prediction markets post-launch | Priority: S1 post-launch advanced | Branch: pr168-stage-1-scale-ready-final-audit | Marker: QTT_STAGE_1_SCALE_READY_FINAL_AUDIT_OK

Purpose: Close Stage-1 advanced readiness and prepare future-market expansion. | Gate: All receipts, incidents, evidence, quantum comparators, and owner decisions are summarized. | No-create: Automatic Stage-2 launch.

# 10. PR #169–#224 — Future market-stage expansion roadmap

These PRs cover crypto, equities/stocks, options/futures, and cross-market automation. They are intentionally future-stage surfaces and must not be interpreted as Stage‑1 launch blockers unless owner explicitly reorders the roadmap.

| PR | Category | Stage | Title | Branch |
| --- | --- | --- | --- | --- |
| #169 | Static | Stage 2 crypto | Crypto market source-evidence target pack | pr169-crypto-market-source-evidence-target-pack |
| #170 | Runtime | Stage 2 crypto | Crypto connector semantic binding | pr170-crypto-connector-semantic-binding |
| #171 | Runtime | Stage 2 crypto | Crypto custody, wallet, and balance receipt gate | pr171-crypto-custody-wallet-and-balance-receipt-gate |
| #172 | Runtime | Stage 2 crypto | Crypto market-data snapshot and stale-data gate | pr172-crypto-market-data-snapshot-and-stale-data-gate |
| #173 | Runtime | Stage 2 crypto | Crypto replay and paper execution | pr173-crypto-replay-and-paper-execution |
| #174 | Runtime | Stage 2 crypto | Crypto quantum portfolio optimizer | pr174-crypto-quantum-portfolio-optimizer |
| #175 | Runtime | Stage 2 crypto | Crypto risk, leverage, and liquidity gate | pr175-crypto-risk-leverage-and-liquidity-gate |
| #176 | Live | Stage 2 crypto | Crypto live order lifecycle | pr176-crypto-live-order-lifecycle |
| #177 | Live | Stage 2 crypto | Crypto limited live canary | pr177-crypto-limited-live-canary |
| #178 | Live | Stage 2 crypto | Crypto reconciliation and post-trade audit | pr178-crypto-reconciliation-and-post-trade-audit |
| #179 | Runtime | Stage 2 crypto | Crypto cross-exchange arbitrage dry-run | pr179-crypto-cross-exchange-arbitrage-dry-run |
| #180 | Live | Stage 2 crypto | Crypto limited live arbitrage gate | pr180-crypto-limited-live-arbitrage-gate |
| #181 | Runtime | Stage 2 crypto | Crypto dashboard panels | pr181-crypto-dashboard-panels |
| #182 | Live | Stage 2 crypto | Crypto launch readiness gate | pr182-crypto-launch-readiness-gate |
| #183 | Live | Stage 2 crypto | Crypto launch report and Stage-3 handoff | pr183-crypto-launch-report-and-stage-3-handoff |
| #184 | Static | Stage 3 equities/stocks | Equities source-evidence target pack | pr184-equities-source-evidence-target-pack |
| #185 | Runtime | Stage 3 equities/stocks | Broker account, cash, margin, and permission semantics | pr185-broker-account-cash-margin-and-permission-semantics |
| #186 | Runtime | Stage 3 equities/stocks | Equity market-data snapshots | pr186-equity-market-data-snapshots |
| #187 | Static | Stage 3 equities/stocks | Equity strategy and parameter universe | pr187-equity-strategy-and-parameter-universe |
| #188 | Runtime | Stage 3 equities/stocks | Equity replay and paper execution | pr188-equity-replay-and-paper-execution |
| #189 | Runtime | Stage 3 equities/stocks | Equity quantum portfolio construction | pr189-equity-quantum-portfolio-construction |
| #190 | Runtime | Stage 3 equities/stocks | Equity risk, compliance, and trading restriction gate | pr190-equity-risk-compliance-and-trading-restriction-gate |
| #191 | Live | Stage 3 equities/stocks | Equity live order lifecycle | pr191-equity-live-order-lifecycle |
| #192 | Live | Stage 3 equities/stocks | Equity limited live canary | pr192-equity-limited-live-canary |
| #193 | Live | Stage 3 equities/stocks | Equity reconciliation and PnL attribution | pr193-equity-reconciliation-and-pnl-attribution |
| #194 | Runtime | Stage 3 equities/stocks | Corporate action and calendar gate | pr194-corporate-action-and-calendar-gate |
| #195 | Runtime | Stage 3 equities/stocks | Equity smart routing latency and cost optimizer | pr195-equity-smart-routing-latency-and-cost-optimizer |
| #196 | Runtime | Stage 3 equities/stocks | Equity dashboard panels | pr196-equity-dashboard-panels |
| #197 | Live | Stage 3 equities/stocks | Equity launch readiness gate | pr197-equity-launch-readiness-gate |
| #198 | Live | Stage 3 equities/stocks | Equity launch report and Stage-4 handoff | pr198-equity-launch-report-and-stage-4-handoff |
| #199 | Static | Stage 4 options/futures | Derivatives source-evidence target pack | pr199-derivatives-source-evidence-target-pack |
| #200 | Runtime | Stage 4 options/futures | Option chain, greeks, and symbol semantics binding | pr200-option-chain-greeks-and-symbol-semantics-binding |
| #201 | Runtime | Stage 4 options/futures | Margin, assignment, exercise, and settlement semantics | pr201-margin-assignment-exercise-and-settlement-semantics |
| #202 | Runtime | Stage 4 options/futures | Derivatives market-data snapshots | pr202-derivatives-market-data-snapshots |
| #203 | Static | Stage 4 options/futures | Derivatives strategy universe | pr203-derivatives-strategy-universe |
| #204 | Runtime | Stage 4 options/futures | Volatility model calibration and walk-forward validation | pr204-volatility-model-calibration-and-walk-forward-validation |
| #205 | Runtime | Stage 4 options/futures | Quantum combinatorial spread optimizer | pr205-quantum-combinatorial-spread-optimizer |
| #206 | Runtime | Stage 4 options/futures | Derivatives replay and paper execution | pr206-derivatives-replay-and-paper-execution |
| #207 | Runtime | Stage 4 options/futures | Greeks, scenario, assignment, and tail-risk gate | pr207-greeks-scenario-assignment-and-tail-risk-gate |
| #208 | Live | Stage 4 options/futures | Derivatives order lifecycle and spread net-price gate | pr208-derivatives-order-lifecycle-and-spread-net-price-gate |
| #209 | Live | Stage 4 options/futures | Derivatives limited live canary | pr209-derivatives-limited-live-canary |
| #210 | Live | Stage 4 options/futures | Derivatives reconciliation, assignment, and exercise audit | pr210-derivatives-reconciliation-assignment-and-exercise-audit |
| #211 | Runtime | Stage 4 options/futures | Futures contract roll, expiry, and carrying-cost gate | pr211-futures-contract-roll-expiry-and-carrying-cost-gate |
| #212 | Live | Stage 4 options/futures | Futures limited live canary | pr212-futures-limited-live-canary |
| #213 | Runtime | Stage 4 options/futures | Cross-derivative hedging optimizer | pr213-cross-derivative-hedging-optimizer |
| #214 | Runtime | Stage 4 options/futures | Derivatives dashboard panels | pr214-derivatives-dashboard-panels |
| #215 | Live | Stage 4 options/futures | Derivatives launch readiness gate | pr215-derivatives-launch-readiness-gate |
| #216 | Live | Stage 4 options/futures | Derivatives launch report and Stage-5 handoff | pr216-derivatives-launch-report-and-stage-5-handoff |
| #217 | Runtime | Stage 5 cross-market automation | Global source and connector currentness monitor | pr217-global-source-and-connector-currentness-monitor |
| #218 | Runtime | Stage 5 cross-market automation | Cross-market portfolio exposure and risk engine | pr218-cross-market-portfolio-exposure-and-risk-engine |
| #219 | Runtime | Stage 5 cross-market automation | Quantum resource scheduler across markets | pr219-quantum-resource-scheduler-across-markets |
| #220 | Runtime | Stage 5 cross-market automation | Cross-market capital allocation optimizer | pr220-cross-market-capital-allocation-optimizer |
| #221 | Live | Stage 5 cross-market automation | Global kill switch and market-sleeve pause controller | pr221-global-kill-switch-and-market-sleeve-pause-controller |
| #222 | Runtime | Stage 5 cross-market automation | Global owner dashboard and evidence board | pr222-global-owner-dashboard-and-evidence-board |
| #223 | Runtime | Stage 5 cross-market automation | Autonomous operation graduation gates | pr223-autonomous-operation-graduation-gates |
| #224 | Static | Stage 5 cross-market automation | Roadmap coverage closure and future PR reserve | pr224-roadmap-coverage-closure-and-future-pr-reserve |

## 10A. Future market PR definitions

PR #169 — Crypto market source-evidence target pack

Category: Static | Stage: Stage 2 crypto | Priority: Future-stage static | Branch: pr169-crypto-market-source-evidence-target-pack | Marker: QTT_CRYPTO_MARKET_SOURCE_EVIDENCE_TARGET_PACK_OK

Purpose: Define official source targets for crypto venues/exchanges, custody, fees, order types, settlement, wallet, and market data. | Gate: Future-stage source targets are explicit. | No-create: Source fact acceptance or connector semantics.

PR #170 — Crypto connector semantic binding

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage runtime | Branch: pr170-crypto-connector-semantic-binding | Marker: QTT_CRYPTO_CONNECTOR_SEMANTIC_BINDING_OK

Purpose: Bind accepted crypto venue/exchange source packets into connector semantics. | Gate: Fees, order types, balances, wallet/custody, and market data are source-bound. | No-create: Invented exchange facts or live trading.

PR #171 — Crypto custody, wallet, and balance receipt gate

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage runtime | Branch: pr171-crypto-custody-wallet-and-balance-receipt-gate | Marker: QTT_CRYPTO_CUSTODY_WALLET_AND_BALANCE_RECEIPT_GATE_OK

Purpose: Implement custody/wallet/balance receipts after accepted source and credentials. | Gate: Wallet/custody state blocks exposure when unknown. | No-create: Unverified token/cash/custody reuse.

PR #172 — Crypto market-data snapshot and stale-data gate

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage runtime | Branch: pr172-crypto-market-data-snapshot-and-stale-data-gate | Marker: QTT_CRYPTO_MARKET_DATA_SNAPSHOT_AND_STALE_DATA_GATE_OK

Purpose: Implement crypto market data snapshots and stale-data blocks. | Gate: Freshness/sequence/venue health are explicit. | No-create: Live orders from stale data.

PR #173 — Crypto replay and paper execution

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage runtime | Branch: pr173-crypto-replay-and-paper-execution | Marker: QTT_CRYPTO_REPLAY_AND_PAPER_EXECUTION_OK

Purpose: Run crypto replay/paper lanes with cost, slippage, funding, and latency models. | Gate: Replay/paper separated and immutable. | No-create: Live orders or auto-promotion.

PR #174 — Crypto quantum portfolio optimizer

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage quantum runtime | Branch: pr174-crypto-quantum-portfolio-optimizer | Marker: QTT_CRYPTO_QUANTUM_PORTFOLIO_OPTIMIZER_OK

Purpose: Compile and test crypto allocation/rebalance candidate sets. | Gate: Quantum/classical comparison and risk masks are explicit. | No-create: Direct live order submission.

PR #175 — Crypto risk, leverage, and liquidity gate

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage runtime | Branch: pr175-crypto-risk-leverage-and-liquidity-gate | Marker: QTT_CRYPTO_RISK_LEVERAGE_AND_LIQUIDITY_GATE_OK

Purpose: Enforce crypto exposure, liquidity, drawdown, and leverage policy. | Gate: Leverage/margin disabled unless owner and source-gated policy explicitly allow. | No-create: Unbounded leverage or venue risk bypass.

PR #176 — Crypto live order lifecycle

Category: Live | Stage: Stage 2 crypto | Priority: Future-stage live | Branch: pr176-crypto-live-order-lifecycle | Marker: QTT_CRYPTO_LIVE_ORDER_LIFECYCLE_OK

Purpose: Implement crypto order submit/cancel/fill/finality after owner enablement. | Gate: Idempotent live order lifecycle and reconciliation. | No-create: Unapproved live writes.

PR #177 — Crypto limited live canary

Category: Live | Stage: Stage 2 crypto | Priority: Future-stage live | Branch: pr177-crypto-limited-live-canary | Marker: QTT_CRYPTO_LIMITED_LIVE_CANARY_OK

Purpose: Owner-approved limited crypto canary. | Gate: Small-scope canary with kill switch and receipts. | No-create: Full live or arbitrage by default.

PR #178 — Crypto reconciliation and post-trade audit

Category: Live | Stage: Stage 2 crypto | Priority: Future-stage live | Branch: pr178-crypto-reconciliation-and-post-trade-audit | Marker: QTT_CRYPTO_RECONCILIATION_AND_POST_TRADE_AUDIT_OK

Purpose: Reconcile fills, balances, PnL, fees, transfers, and custody. | Gate: Ledger and venue state agree or block. | No-create: Profit claim without reconciliation.

PR #179 — Crypto cross-exchange arbitrage dry-run

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage runtime | Branch: pr179-crypto-cross-exchange-arbitrage-dry-run | Marker: QTT_CRYPTO_CROSS_EXCHANGE_ARBITRAGE_DRY_RUN_OK

Purpose: Dry-run arbitrage after execution normalization. | Gate: Fees, latency, settlement, custody and transfer risk modeled. | No-create: Risk-free wording or live arbitrage.

PR #180 — Crypto limited live arbitrage gate

Category: Live | Stage: Stage 2 crypto | Priority: Future-stage live | Branch: pr180-crypto-limited-live-arbitrage-gate | Marker: QTT_CRYPTO_LIMITED_LIVE_ARBITRAGE_GATE_OK

Purpose: Owner-approved limited crypto arbitrage only after dry-run and canary. | Gate: Exact venues/scopes green and owner-approved. | No-create: Unapproved arbitrage.

PR #181 — Crypto dashboard panels

Category: Runtime | Stage: Stage 2 crypto | Priority: Future-stage runtime | Branch: pr181-crypto-dashboard-panels | Marker: QTT_CRYPTO_DASHBOARD_PANELS_OK

Purpose: Source, wallet, order, position, and risk panels. | Gate: Dashboard displays receipts only. | No-create: Fact mutation/trading authority.

PR #182 — Crypto launch readiness gate

Category: Live | Stage: Stage 2 crypto | Priority: Future-stage live | Branch: pr182-crypto-launch-readiness-gate | Marker: QTT_CRYPTO_LAUNCH_READINESS_GATE_OK

Purpose: Stage-2 launch readiness gate and runbook. | Gate: Launch readiness distinct from execution. | No-create: Execution without owner command.

PR #183 — Crypto launch report and Stage-3 handoff

Category: Live | Stage: Stage 2 crypto | Priority: Future-stage live | Branch: pr183-crypto-launch-report-and-stage-3-handoff | Marker: QTT_CRYPTO_LAUNCH_REPORT_AND_STAGE_3_HANDOFF_OK

Purpose: Report live results and next-stage readiness. | Gate: No guarantee; evidence only. | No-create: Auto Stage-3 launch.

PR #184 — Equities source-evidence target pack

Category: Static | Stage: Stage 3 equities/stocks | Priority: Future-stage static | Branch: pr184-equities-source-evidence-target-pack | Marker: QTT_EQUITIES_SOURCE_EVIDENCE_TARGET_PACK_OK

Purpose: Define broker/venue/regulatory/order/market-data source targets for equities. | Gate: Source targets explicit. | No-create: Source acceptance or live trading.

PR #185 — Broker account, cash, margin, and permission semantics

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage runtime | Branch: pr185-broker-account-cash-margin-and-permission-semantics | Marker: QTT_BROKER_ACCOUNT_CASH_MARGIN_AND_PERMISSION_SEMANTICS_OK

Purpose: Bind accepted broker/account/cash/margin facts. | Gate: Cash/margin permissions block unsafe exposure. | No-create: Margin assumptions without source.

PR #186 — Equity market-data snapshots

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage runtime | Branch: pr186-equity-market-data-snapshots | Marker: QTT_EQUITY_MARKET_DATA_SNAPSHOTS_OK

Purpose: Implement equity quote, trade, corporate action, and session snapshots. | Gate: Market data freshness and session rules explicit. | No-create: Live orders from stale data.

PR #187 — Equity strategy and parameter universe

Category: Static | Stage: Stage 3 equities/stocks | Priority: Future-stage static | Branch: pr187-equity-strategy-and-parameter-universe | Marker: QTT_EQUITY_STRATEGY_AND_PARAMETER_UNIVERSE_OK

Purpose: Define equities strategy/parameter universe. | Gate: Universe deterministic and non-live. | No-create: Order authority.

PR #188 — Equity replay and paper execution

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage runtime | Branch: pr188-equity-replay-and-paper-execution | Marker: QTT_EQUITY_REPLAY_AND_PAPER_EXECUTION_OK

Purpose: Run equity replay/paper with costs, slippage, borrow/margin if source-approved. | Gate: Results separate and immutable. | No-create: Live promotion.

PR #189 — Equity quantum portfolio construction

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage quantum runtime | Branch: pr189-equity-quantum-portfolio-construction | Marker: QTT_EQUITY_QUANTUM_PORTFOLIO_CONSTRUCTION_OK

Purpose: Compile long-only or owner-approved equity portfolio optimization candidates. | Gate: Risk/cash/position masks enforced. | No-create: Live orders/direct portfolio changes.

PR #190 — Equity risk, compliance, and trading restriction gate

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage runtime | Branch: pr190-equity-risk-compliance-and-trading-restriction-gate | Marker: QTT_EQUITY_RISK_COMPLIANCE_AND_TRADING_RESTRICTION_GATE_OK

Purpose: Handle PDT, margin, shorting, concentration, and session restrictions when source-gated. | Gate: Restrictions block orders. | No-create: Compliance assumptions.

PR #191 — Equity live order lifecycle

Category: Live | Stage: Stage 3 equities/stocks | Priority: Future-stage live | Branch: pr191-equity-live-order-lifecycle | Marker: QTT_EQUITY_LIVE_ORDER_LIFECYCLE_OK

Purpose: Implement broker live order lifecycle after owner enablement. | Gate: Idempotent order and fill receipts. | No-create: Unapproved live writes.

PR #192 — Equity limited live canary

Category: Live | Stage: Stage 3 equities/stocks | Priority: Future-stage live | Branch: pr192-equity-limited-live-canary | Marker: QTT_EQUITY_LIMITED_LIVE_CANARY_OK

Purpose: Owner-approved equity canary. | Gate: Small-scope live execution with rollback. | No-create: Scale-up by default.

PR #193 — Equity reconciliation and PnL attribution

Category: Live | Stage: Stage 3 equities/stocks | Priority: Future-stage live | Branch: pr193-equity-reconciliation-and-pnl-attribution | Marker: QTT_EQUITY_RECONCILIATION_AND_PNL_ATTRIBUTION_OK

Purpose: Reconcile fills, cash, positions, fees, corporate actions. | Gate: Post-trade accuracy blocks next exposure if unknown. | No-create: Profit fabrication.

PR #194 — Corporate action and calendar gate

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage runtime | Branch: pr194-corporate-action-and-calendar-gate | Marker: QTT_CORPORATE_ACTION_AND_CALENDAR_GATE_OK

Purpose: Handle splits, dividends, halts, sessions, and calendars. | Gate: Events block or adjust trading. | No-create: Calendar assumptions.

PR #195 — Equity smart routing latency and cost optimizer

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage runtime | Branch: pr195-equity-smart-routing-latency-and-cost-optimizer | Marker: QTT_EQUITY_SMART_ROUTING_LATENCY_AND_COST_OPTIMIZER_OK

Purpose: Optimize route/order type within broker constraints. | Gate: Cost/latency evidence required. | No-create: Direct live order by optimizer.

PR #196 — Equity dashboard panels

Category: Runtime | Stage: Stage 3 equities/stocks | Priority: Future-stage runtime | Branch: pr196-equity-dashboard-panels | Marker: QTT_EQUITY_DASHBOARD_PANELS_OK

Purpose: Equity-specific source/cash/order/risk panels. | Gate: Receipts visible to owner. | No-create: Trading authority.

PR #197 — Equity launch readiness gate

Category: Live | Stage: Stage 3 equities/stocks | Priority: Future-stage live | Branch: pr197-equity-launch-readiness-gate | Marker: QTT_EQUITY_LAUNCH_READINESS_GATE_OK

Purpose: Stage-3 launch readiness and runbook. | Gate: Owner command required. | No-create: Execution by readiness alone.

PR #198 — Equity launch report and Stage-4 handoff

Category: Live | Stage: Stage 3 equities/stocks | Priority: Future-stage live | Branch: pr198-equity-launch-report-and-stage-4-handoff | Marker: QTT_EQUITY_LAUNCH_REPORT_AND_STAGE_4_HANDOFF_OK

Purpose: Report results and future derivative readiness. | Gate: No guarantee. | No-create: Auto derivatives launch.

PR #199 — Derivatives source-evidence target pack

Category: Static | Stage: Stage 4 options/futures | Priority: Future-stage static | Branch: pr199-derivatives-source-evidence-target-pack | Marker: QTT_DERIVATIVES_SOURCE_EVIDENCE_TARGET_PACK_OK

Purpose: Define option/future source targets for chains, greeks, margin, exercise, assignment, settlement, expiry, contract specs. | Gate: Source targets explicit. | No-create: Source facts/live orders.

PR #200 — Option chain, greeks, and symbol semantics binding

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr200-option-chain-greeks-and-symbol-semantics-binding | Marker: QTT_OPTION_CHAIN_GREEKS_AND_SYMBOL_SEMANTICS_BINDING_OK

Purpose: Bind option chain, greeks, expiration, OCC/symbol, and quote semantics. | Gate: Greeks and chains are source-bound. | No-create: Invented greeks/chain facts.

PR #201 — Margin, assignment, exercise, and settlement semantics

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr201-margin-assignment-exercise-and-settlement-semantics | Marker: QTT_MARGIN_ASSIGNMENT_EXERCISE_AND_SETTLEMENT_SEMANTICS_OK

Purpose: Bind margin, assignment/exercise, settlement, and futures expiry/roll semantics. | Gate: Unknown assignment/margin blocks exposure. | No-create: Unbounded derivatives risk.

PR #202 — Derivatives market-data snapshots

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr202-derivatives-market-data-snapshots | Marker: QTT_DERIVATIVES_MARKET_DATA_SNAPSHOTS_OK

Purpose: Snapshot chains, greeks, implied volatility, futures curves, and sessions. | Gate: Freshness/session/expiry locks explicit. | No-create: Live orders from stale chain.

PR #203 — Derivatives strategy universe

Category: Static | Stage: Stage 4 options/futures | Priority: Future-stage static | Branch: pr203-derivatives-strategy-universe | Marker: QTT_DERIVATIVES_STRATEGY_UNIVERSE_OK

Purpose: Define spreads, hedges, options/futures strategies and allowed constraints. | Gate: Universe deterministic. | No-create: Live authority.

PR #204 — Volatility model calibration and walk-forward validation

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr204-volatility-model-calibration-and-walk-forward-validation | Marker: QTT_VOLATILITY_MODEL_CALIBRATION_AND_WALK_FORWARD_VALIDATION_OK

Purpose: Calibrate IV/skew/volatility features with purged validation. | Gate: No leakage and drift monitored. | No-create: Direct order authority.

PR #205 — Quantum combinatorial spread optimizer

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage quantum runtime | Branch: pr205-quantum-combinatorial-spread-optimizer | Marker: QTT_QUANTUM_COMBINATORIAL_SPREAD_OPTIMIZER_OK

Purpose: Compile option/future spread selection to QUBO/Ising/hybrid forms. | Gate: Risk/margin/assignment masks enforced. | No-create: Live order submission.

PR #206 — Derivatives replay and paper execution

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr206-derivatives-replay-and-paper-execution | Marker: QTT_DERIVATIVES_REPLAY_AND_PAPER_EXECUTION_OK

Purpose: Run derivatives replay/paper with assignment, exercise, margin, and expiry models. | Gate: Results immutable and separate. | No-create: Live promotion.

PR #207 — Greeks, scenario, assignment, and tail-risk gate

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr207-greeks-scenario-assignment-and-tail-risk-gate | Marker: QTT_GREEKS_SCENARIO_ASSIGNMENT_AND_TAIL_RISK_GATE_OK

Purpose: Enforce greeks, scenario, stress, assignment, expiry, and liquidity constraints. | Gate: Risk blocks unsafe strategies. | No-create: Risk bypass.

PR #208 — Derivatives order lifecycle and spread net-price gate

Category: Live | Stage: Stage 4 options/futures | Priority: Future-stage live | Branch: pr208-derivatives-order-lifecycle-and-spread-net-price-gate | Marker: QTT_DERIVATIVES_ORDER_LIFECYCLE_AND_SPREAD_NET_PRICE_GATE_OK

Purpose: Implement live complex order lifecycle when owner-enabled. | Gate: Net price, legs, acknowledgments, fills, and cancels tracked. | No-create: Unapproved complex orders.

PR #209 — Derivatives limited live canary

Category: Live | Stage: Stage 4 options/futures | Priority: Future-stage live | Branch: pr209-derivatives-limited-live-canary | Marker: QTT_DERIVATIVES_LIMITED_LIVE_CANARY_OK

Purpose: Owner-approved limited derivatives canary. | Gate: Small-scope and hedged where required. | No-create: Scale-up by default.

PR #210 — Derivatives reconciliation, assignment, and exercise audit

Category: Live | Stage: Stage 4 options/futures | Priority: Future-stage live | Branch: pr210-derivatives-reconciliation-assignment-and-exercise-audit | Marker: QTT_DERIVATIVES_RECONCILIATION_ASSIGNMENT_AND_EXERCISE_AUDIT_OK

Purpose: Reconcile legs, fees, margin, cash, assignment/exercise events, and PnL. | Gate: Post-trade risk accurately updated. | No-create: Profit fabrication.

PR #211 — Futures contract roll, expiry, and carrying-cost gate

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr211-futures-contract-roll-expiry-and-carrying-cost-gate | Marker: QTT_FUTURES_CONTRACT_ROLL_EXPIRY_AND_CARRYING_COST_GATE_OK

Purpose: Handle futures roll, expiry, carrying cost, and contract calendar semantics. | Gate: Roll/expiry risks are source-gated. | No-create: Blind futures roll.

PR #212 — Futures limited live canary

Category: Live | Stage: Stage 4 options/futures | Priority: Future-stage live | Branch: pr212-futures-limited-live-canary | Marker: QTT_FUTURES_LIMITED_LIVE_CANARY_OK

Purpose: Owner-approved futures canary if owner opens futures live scope. | Gate: Exact venue/account/contract gates green. | No-create: Unapproved futures live.

PR #213 — Cross-derivative hedging optimizer

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr213-cross-derivative-hedging-optimizer | Marker: QTT_CROSS_DERIVATIVE_HEDGING_OPTIMIZER_OK

Purpose: Optimize hedges across options/futures/equities after source/gate readiness. | Gate: Hedges are risk-reducing and receipt-backed. | No-create: Unapproved cross-market exposure.

PR #214 — Derivatives dashboard panels

Category: Runtime | Stage: Stage 4 options/futures | Priority: Future-stage runtime | Branch: pr214-derivatives-dashboard-panels | Marker: QTT_DERIVATIVES_DASHBOARD_PANELS_OK

Purpose: Expose chain, greeks, margin, assignment, order, and quantum spread panels. | Gate: Dashboard facts are receipt-only. | No-create: Trading authority.

PR #215 — Derivatives launch readiness gate

Category: Live | Stage: Stage 4 options/futures | Priority: Future-stage live | Branch: pr215-derivatives-launch-readiness-gate | Marker: QTT_DERIVATIVES_LAUNCH_READINESS_GATE_OK

Purpose: Stage-4 derivatives launch readiness and runbook. | Gate: Owner command required. | No-create: Readiness as execution.

PR #216 — Derivatives launch report and Stage-5 handoff

Category: Live | Stage: Stage 4 options/futures | Priority: Future-stage live | Branch: pr216-derivatives-launch-report-and-stage-5-handoff | Marker: QTT_DERIVATIVES_LAUNCH_REPORT_AND_STAGE_5_HANDOFF_OK

Purpose: Report derivatives results and cross-market readiness. | Gate: No guarantee. | No-create: Auto cross-market launch.

PR #217 — Global source and connector currentness monitor

Category: Runtime | Stage: Stage 5 cross-market automation | Priority: Future-stage runtime | Branch: pr217-global-source-and-connector-currentness-monitor | Marker: QTT_GLOBAL_SOURCE_AND_CONNECTOR_CURRENTNESS_MONITOR_OK

Purpose: Monitor all market sleeves for source, connector, semantic, cash, and health currentness. | Gate: Stale scopes block expansion. | No-create: Silent stale use.

PR #218 — Cross-market portfolio exposure and risk engine

Category: Runtime | Stage: Stage 5 cross-market automation | Priority: Future-stage runtime | Branch: pr218-cross-market-portfolio-exposure-and-risk-engine | Marker: QTT_CROSS_MARKET_PORTFOLIO_EXPOSURE_AND_RISK_ENGINE_OK

Purpose: Aggregate exposure across prediction markets, crypto, equities, and derivatives. | Gate: Global risk limits and correlations are visible. | No-create: Capital expansion without owner.

PR #219 — Quantum resource scheduler across markets

Category: Runtime | Stage: Stage 5 cross-market automation | Priority: Future-stage quantum runtime | Branch: pr219-quantum-resource-scheduler-across-markets | Marker: QTT_QUANTUM_RESOURCE_SCHEDULER_ACROSS_MARKETS_OK

Purpose: Schedule quantum jobs by value, latency, cost, queue, and freshness. | Gate: Quantum resources used only where net utility survives comparator checks. | No-create: Live backend dependency.

PR #220 — Cross-market capital allocation optimizer

Category: Runtime | Stage: Stage 5 cross-market automation | Priority: Future-stage runtime | Branch: pr220-cross-market-capital-allocation-optimizer | Marker: QTT_CROSS_MARKET_CAPITAL_ALLOCATION_OPTIMIZER_OK

Purpose: Optimize capital allocation across enabled market sleeves. | Gate: Allocation stays inside owner-approved capital/risk bands. | No-create: Treasury movement or risk expansion.

PR #221 — Global kill switch and market-sleeve pause controller

Category: Live | Stage: Stage 5 cross-market automation | Priority: Future-stage live | Branch: pr221-global-kill-switch-and-market-sleeve-pause-controller | Marker: QTT_GLOBAL_KILL_SWITCH_AND_MARKET_SLEEVE_PAUSE_CONTROLLER_OK

Purpose: Implement global and sleeve-specific halt/pause/resume controls. | Gate: Owner emergency sovereignty preserved. | No-create: Uncontrolled restart.

PR #222 — Global owner dashboard and evidence board

Category: Runtime | Stage: Stage 5 cross-market automation | Priority: Future-stage runtime | Branch: pr222-global-owner-dashboard-and-evidence-board | Marker: QTT_GLOBAL_OWNER_DASHBOARD_AND_EVIDENCE_BOARD_OK

Purpose: Unify source, risk, cash, order, PnL, quantum, and agent panels across sleeves. | Gate: Owner sees all gates and evidence. | No-create: Dashboard trading authority.

PR #223 — Autonomous operation graduation gates

Category: Runtime | Stage: Stage 5 cross-market automation | Priority: Future-stage runtime | Branch: pr223-autonomous-operation-graduation-gates | Marker: QTT_AUTONOMOUS_OPERATION_GRADUATION_GATES_OK

Purpose: Define evidence gates for higher automation stages while preserving owner sovereignty. | Gate: Automation stage transitions require evidence and owner approval. | No-create: Owner replacement or unsupervised expansion.

PR #224 — Roadmap coverage closure and future PR reserve

Category: Static | Stage: Stage 5 cross-market automation | Priority: Future-stage static | Branch: pr224-roadmap-coverage-closure-and-future-pr-reserve | Marker: QTT_ROADMAP_COVERAGE_CLOSURE_AND_FUTURE_PR_RESERVE_OK

Purpose: Close coverage for current roadmap and reserve future PR namespace. | Gate: All future market expansions are owner-approved and sequential unless owner reorders. | No-create: Automatic launch of dormant sleeves.

# 11. Quantum optimization architecture and Day‑1 latency doctrine

Quantum is prioritized where it is suitable and beneficial, but never as direct live order authority. QTT must always preserve classical baselines as valid comparators.

PR #82 defines quantum applicability metadata. PR #83 defines owner quantum priority. PR #84 defines formulas. PR #85 ranks candidate descriptors. PR #86 defines arbitration grammar. PR #87–#89 generate/select/handoff static candidate stacks. PR #125–#132 are the first runtime quantum-precompute block.

True-quantum, quantum-inspired, hybrid, and classical paths must be compared on net edge after fees, slippage, latency, uncertainty, queue delay, cost, and risk. No quantum advantage claim is allowed without evidence receipts.

Live low-latency path cannot call a quantum backend, simulator, LLM reasoning, source retrieval, source acceptance, external research, or dashboard review. It may consume only precomputed, fresh, validated snapshots and artifacts.

No-trade and classical fallback are valid optimal outputs when source/cash/latency/risk/quantum-freshness states are not green.

| Quantum policy mode | Priority multiplier | Family multiplier | Static meaning |
| --- | --- | --- | --- |
| QUANTUM_NEUTRAL | 1.00 | 1.00 | No preference; classical comparator remains equal. |
| QUANTUM_PREFERRED | 1.10 | 1.05 | Default preferred mode; mild quantum boost for future scoring only. |
| QUANTUM_STRONGLY_PREFERRED | 1.25 | 1.10 | Stronger boost, still internal-only and evidence-gated. |
| QUANTUM_FIRST | 1.35 | 1.15 | Try quantum-applicable path first in future gates, but not live backend/order authority. |
| OWNER_FORCED_QUANTUM | 1.50 | 1.20 | Owner-forced internal quantum path with owner_override_basis; cannot fabricate facts/evidence. |
| HYBRID_COMPARE_THEN_QUANTUM_TIEBREAK | 1.15 | 1.05 | Requires classical comparator; quantum may win deterministic tie-break only. |

Multiplier bounds for PR #83 static policy: priority_multiplier must be 1.00–1.50; quantum_applicable_family_multiplier must be 1.00–1.20.

Determinism requirements: no random, no generated UUID/timestamp at validation time, no nondeterministic set iteration, no environment-dependent output, no network calls, no external source reads, no quantum backend calls, no simulator calls, no optimizer calls, no live connector calls, and no account/private-state reads in static policy PRs.

Runtime quantum PRs must record provider, shots, queue latency, noise/error, cost, artifact freshness, classical comparator, regret, and fallback status. These values must come from runtime receipts or accepted source/provider evidence, not guesses.

# 12. Standard Codex PR prompt and validation rules

Every PR prompt must state delivery label, branch, semantic task ID, expected baseline, exact scope, explicit non-authority boundaries, required files, validators, tests, commands, success markers, and handoff report format.

Codex must not commit, push, open PRs, merge, edit docs/master_plan/QTT_MasterPlan_Current.md, create AtomicRows.bundle.jsonl, create AtomicRows.bundle.sha256, or create runtime/live/source/connector/order/profit/quantum-backend artifacts unless that exact future owner-approved PR opens the scope.

Each PR must run focused validator, focused tests, cumulative validation gates, fresh pytest, compileall, git diff --check, master-plan diff check, bundle/hash absence checks where applicable, and status report.

If any required validation fails, Codex must stop and report exact file/path/error. It must not claim success.

Treat “no bug” as coding discipline and validation target, not a mathematical guarantee. Use deterministic pure functions, explicit error messages, sorted outputs, standard library unless existing repo convention permits otherwise, and fail-closed behavior.

Required handoff facts for every PR:

1. Branch name.

2. Base HEAD short SHA.

3. Files created.

4. Files modified.

5. Validator marker emitted.

6. Exact commands run.

7. Exact pass/fail results.

8. Compileall / short-pycache compileall status.

9. docs/master_plan/QTT_MasterPlan_Current.md diff status.

10. AtomicRows.bundle.jsonl absence or scoped bundle status.

11. AtomicRows.bundle.sha256 absence or scoped SHA status.

12. Confirmation of no unauthorized runtime/live/order/source/connector/profit/quantum-backend artifacts.

13. Confirmation of no unauthorized optimizer/scoring/ranking/selection/replay/paper artifacts.

14. Explicit statement: no commit, no push, no PR opened, no merge performed.

# 13. Canonical stage-1 launch sequence after PR #104

Build source-evidence retrieval and acceptance runtime tools for the three Stage‑1 venues.

Bind per-venue connector semantics only from accepted target-field source packets.

Create runtime cash/account/private-state read receipts and block unknown cash.

Create market-data snapshots, runtime resolver snapshots, replay engine, paper engine, and immutable result ledgers.

Run quantum/classical candidate precompute and comparator ledger outside the live low-latency path.

Create risk, exposure, owner approval, kill switch, telemetry, and Day‑1 drill runtime infrastructure.

Open live connector write surfaces only per venue after exact source/cash/risk/kill-switch/order-state gates are green.

Run limited live canary using explicit owner command and exact venue/account/market/session scope.

Reconcile fills/cash/orders/positions/finality and report result with no profit guarantee.

Only after canary review may owner approve post-launch advanced scale, live arbitrage, or future-market expansion.

# 14. Sequential numbering audit

| Audit item | Result |
| --- | --- |
| Sequential PR numbering from #63 to #224 | PASS — PR #63 through PR #224 are sequential and sorted in this roadmap. |
| Existing static completion through PR #82 preserved | PASS |
| Current next PR after PR #82 | PR #83 — Owner quantum priority policy registry |
| New Stage‑1 launch closure after PR #104 | PR #105–#151 |
| Future market expansion after Stage‑1 | PR #169–#224 |

# 15. Final roadmap verdict

The prior roadmap through PR #104 is necessary but not sufficient for Stage‑1 live trading. It should remain static/gated.

The missing work is now explicitly represented as PR #105–#151 for Stage‑1 launch closure, with PR #152–#168 reserved for post-launch robustness and scale-up.

The roadmap now separates Static, Runtime, and Live PRs canonically so Codex can build verified contracts first, then runtime engines, then owner-approved live canary/live trading.

The roadmap preserves master-plan constraints: no fabricated source facts, no connector semantic invention, no runtime cash without receipt, no live order without owner command and all gates, no direct quantum order submission, and no profit/quantum-advantage guarantees.

Recommended planning number: after PR #104, expect 47 Stage‑1 launch-essential PRs before limited live Day‑1 launch closure. From current next PR #83, expect 69 PRs through Stage‑1 launch closure.